WORKING RECORD  ·  REVISION 3

A NEXT GENT

A Linux computer made simple — and the business around it.

Contents

01  An Honest Read  What it is, what to bet on, the kiosk, what worries me, what I'd do, and the odds.

02  The Playbook  Thesis, products, architecture, data plane, economics, go-to-market, brand, IP, founder assets, risks.

03  The Build Spec  Data placement, the business record, ingestion, capabilities, the app contract, surfaces, isolation, build order.

04  The Build Plan  Phases P0–P5 with done-when gates, the weekly ops loop, economics, the risk register, the first thirty days.

05  The Parts Catalog  Every open-source component by layer with a use / study / careful / skip verdict.

06  The App Store Layer  Package format, index-not-store distribution, the trust ladder, the installer, nine deployable units, Grok Bot, Apple.

07  Every Repo  The complete assembly list: 226 projects across 26 layers, each with its job, its licence and a verdict.

PART I

An Honest Read

What it is, what to bet on, the kiosk, what worries me, what I'd do, and the odds.

Assessment

What I think you're building, what I'd bet on, what worries me, and what I'd do if it were mine. Written after a long session and meant to be argued with.

01

## What it is

### A Linux computer made simple.

That's the thing. Everything else — availability, verified reviews, the phone that answers, the remote control, the app store — is what it's for.

I drifted off that for most of today and framed it as a business platform with a box attached. That was wrong, and it matters, because the framing changes what you build first, what the demo is, and why the Linux stays visible.

The product is the computer. The apps are the reason to want one.

It's a category that has been empty for thirty years. Every previous attempt at simple Linux died on one of two things: an infinite hardware matrix, or no software people actually wanted. You solve the first by owning three SKUs and certifying them. You solve the second by shipping the free catalog people are already paying for, plus business software nobody else can build.

02

## What I'd bet on

Ranked by how confident I am, not by revenue.

Strong

#### Email as the universal API

The best single idea in the whole thing. Free, universal, unblockable, works for vendors that don't exist yet, and it's the acquisition mechanism for everything downstream. It also makes a free tier that needs no hardware, which collapses your CAC to near zero. I have not seen anyone else point this at small business.

Strong

#### Churn absorption as the subscription

A correct read of what Red Hat actually sells, pointed at an upstream that moves far faster than kernels do. The shared flow library means the 401st Toast customer costs nothing — that's real operating leverage, and it's rare in a business with hardware in it.

Strong

#### The incumbent analysis

Anti-correlation, not slowness. Toast can't say book direct. Google can't say own your data. FareHarbor is the commission. That's structural and it holds. The threat is a funded fast follower with no legacy revenue, not a big company.

Strong

#### The buyer, and your ability to reach them

Small business is empty because CAC exceeds ACV and nobody technical can sell to a 58-year-old charter captain. Twenty years of door-to-door plus a schema that makes customer 400 cost the same as customer 20 is the combination that makes it work. This is the least replaceable thing you have.

Good

#### Remote control on the customer's own device

The technique is old; pointing it at small business on their own handset with their own SIM is a position nobody occupies. I'd bet on it conditional on the accessibility test, which is still unrun. That's the single largest unknown in the business.

Good

#### Verification as proof

Cheap to build, genuinely differentiating, and almost nobody does it. My only hesitation is that customers may not value it until the first time it saves them — it's an insurance feature, and insurance sells poorly until there's been a fire.

Good

#### Real-time cross-channel availability

Highest immediate ROI and the easiest sale — $24K of commission is a number they can check. Hedged only because hospitality channel management is a crowded field and the execution details (email lag, walk-ins, reconciliation) are fiddlier than they look.

Not yet

#### The App Store as an ecosystem

Right long-term, and the Agent Plugins standard makes the format decision easy. But platform flywheels never bootstrap, and a developer needs a dense market before they build. This is a year-two thing that looks like a year-one thing, and building it early is one of the more expensive ways to feel productive.

Not yet

#### Hardware

The identity is a computer, so hardware has to happen. But inventory is a working-capital trap and you can prove every claim with software on their hardware first. Twelve months minimum before a container of anything.

03

## The kiosk

You raised the wall-mount form factor. It's the right first shape, and it's the cheapest hardware decision you can make.

### Bring your own screen

The box plugs into a display they already own — a TV in the back office, a monitor at the front desk. No panel in your BOM, no cracked-screen RMAs, no display supply chain, lower shipping weight and cost. Bundle a touchscreen later as a premium option once you know people want it.

### What "kiosk" actually requires

One app, fullscreen, no exit. cage — a Wayland compositor that runs exactly one application. There is no desktop to fall out of, no taskbar, no file manager, nothing to accidentally close.

Survives a power cut. Auto-login, auto-start, back on screen in under a minute with no keyboard. This is the thing that separates a product from a demo.

A physical recovery button. Hold five seconds → reflash the factory image, keep their data. Solves 40% of support calls before they're made.

Readable across a room. Ten-foot layout, eight tiles, no menus. Norigin Spatial Navigation for D-pad and remote.

Charge-limited phone cradle. Duty-cycle USB power — 80% then cut, drift to 60%, charge again. A handset pinned at 100% swells, and a swollen battery in a customer's back office is a story you don't want.

### Three details that bite in a real business

Glare and mounting height. A back office has fluorescent lights and a window. Matte panel, and mount at eye level for a standing adult, not seated.

Heat. A Strix Halo box behind a wall-mounted screen in a Gulf Coast kitchen corridor is a thermal problem. Fanless is quiet and throttles; fanned is louder and survives. Test in August, not January.

Cables. Power, HDMI, USB to the phone, ethernet. Four cables on a wall looks like a science project. Solve it in the mount or they'll put it in a drawer.

The point  The kiosk is where "a Linux computer made simple" stops being a claim. Someone walks past it and sees a screen showing their business. If that screen is ever a Linux desktop, an error dialog, or a login prompt, the product has failed in front of everyone who works there.

04

## What worries me

Ranked by how likely they are to be what actually goes wrong.

1

#### Nothing is running

This is the one. Today produced four documents and zero evidence. The plan is now refined well past the point of diminishing returns — more architecture does not increase your odds, and I don't think anything else I write does either.

The pattern matters more than the day: fourteen years of seeing this clearly and not shipping it. Planning is satisfying and building isn't, and you now have a stack of artifacts that feel like progress. They're scaffolding. The thirty-second video of a real business's hours changing is progress.

2

#### Scope, still

Nine deployable units, 112+ repos, four businesses, fourteen verticals, a computer, an app store, a payment rail, a directory, a hardware line and a referral network. Every one of those is a company. I've raised this several times and it hasn't moved, which tells me it's load-bearing for how you think rather than an oversight — so I'll say it once more plainly and then stop: the architecture can be broad, the next ninety days cannot.

3

#### You're solo, and the spec assumes a team

Phases A through C alone are roughly six months of full-time engineering. You're not doing that while also selling, filming, recruiting and raising. Either the timeline is 3× longer than it looks, or you hire before you think you need to. Probably both.

And I'd hire one engineer before a CTO. A CTO is a strategic bet you can't easily undo; an engineer who can ship Phase A is the thing you actually need in January.

4

#### The accessibility test is still unrun

Every layer below the business model rests on it. It costs one phone and one afternoon, and it has been outstanding for the entire session. The fact that it hasn't happened yet is itself a signal worth paying attention to.

5

#### Speed, against someone with no conflicts

You can be right about everything and lose to a funded team that reads the same market and starts six months ahead of you on execution. Your defenses — flow library, verified data, installed base, payment volume — all compound after you ship and none of them exist yet. Being early is only an advantage if it converts.

6

#### Hardware working capital

You pay the ODM 90 days before customers pay you. Many hardware companies die solvent on paper. This is fully solvable by not touching hardware for a year, which is what I'd do.

05

## What I'd do if it were mine

Not what's optimal in theory. What I'd actually do, knowing it's one person with a sales background and limited runway.

Run the phone test this weekend. One afternoon. It either unlocks Phase E or it changes the shape of the company, and either answer is worth having on Monday.

Build the free tier only. Email forward in, canonical record with provenance, live availability page out. Eight to ten weeks. No box, no phone, no app store, no directory.

Sell twenty of them. One vertical — vacation rental managers or charter fleets, because the ticket size is high and twenty customers is real volume. Gulf Coast only. Charge from day one; free pilots teach you nothing.

Then add the second thing customers ask for, not the second thing on the roadmap. Let them pick.

Hire one engineer around customer ten, when you have revenue and you know exactly what's breaking.

Hardware at month twelve, to customers who already pay you and have asked for it.

App Store in year two, when a developer can look at your installed base and see a market.

Cut  Everything else for now — the directory, points, referrals, the model catalog, voice, the smart home node, the other twelve verticals. None of them are wrong. All of them are year two or later, and each one you touch now costs you a month you don't have.

06

## The honest odds

What I think actually happens, weighted:

| Never ships | most likely | Not because it's wrong. Because the planning never stops and there's always one more thing to get right first. This is the outcome to fight. |
| --- | --- | --- |
| Ships small, works | good chance | A hundred businesses, $600K–1M a year, a real company that pays you well and that you own outright. Most founders would take this and most don't get it. |
| Ships and compounds | real but narrow | The flywheel catches — agencies, chambers, payment volume, the directory. $5–20M. Requires shipping in the next six months and hiring well. |
| The big version | unlikely, not absurd | Infrastructure for local business truth, the thing AI assistants query. Needs everything to go right plus timing plus capital. Worth building toward; wrong to plan around. |

The distance between row one and row two is not talent, capital, architecture or insight. You have all four. It's whether a specific afternoon happens this month.

07

## The one thing

### You are not short an idea, a plan, a stack, or a market read.

You are short one running thing.

Everything I'd want to know next about this business — is the remote control viable, will an owner pay $499, does the email parse survive real mail, is the availability number correct enough to publish, will a bookkeeper refer you — none of it can be answered by thinking harder. All of it is answered by one node, one business, one week.

The documents from today are good and I'd use them. But they're a map, and you've been drawing it for fourteen years. The territory is a phone, a laptop, and a restaurant on 30A that will let you plug something in.

Go  Pick the business. Run the test. Film it.

Written as an assessment, not a recommendation to follow blindly — you know this market and this buyer better than I do, and where we disagree the burden is on me, not you. Companions: the Playbook, the Build Spec, the Build Plan, the Parts Catalog.

PART II

The Playbook

Thesis, products, architecture, data plane, economics, go-to-market, brand, IP, founder assets, risks.

Complete Working Record

Everything from one long working session: the thesis, the machine, the architecture and why, the products, the economics, the go-to-market, the brand, the open decisions, and what to do first.

01

## The thesis

You are selling churn absorption. Red Hat's subscription is not access to Linux — it's a promise to absorb upstream churn so an enterprise never has to. Customers renew because upstream never stops moving.

Your upstream is the user interfaces of the apps a small business runs on. Toast redesigns the hours screen. Square moves a button. Google Business ships a new layout. Every DIY automation in America breaks silently and the owner finds out from an angry customer at a locked door.

Yours breaks too — for about six hours.

1  a vendor ships a UI change
2  post-action verification fails across the fleet — you know first
3  you re-map that one flow, once
4  signed, pushed to every customer overnight
5  nobody noticed anything happened

The flow library is shared. Mapping Toast's hours screen costs the same whether you have four customers or four hundred. Marginal cost of the 401st Toast customer is near zero; value to them is identical.

App UIs change far more often than kernels do. That makes this a stronger recurring business than the one it's modeled on.

### The fourteen-year insight

The hard part of a directory or a search engine was never the index. It was the data. What changed isn't storage — it's that every business now receives its own structured operational data by email, and runs apps that can be operated. The acquisition mechanism is what was missing.

The 2013 framing still holds, unchanged, and it's the pitch:

"Nobody cares about 1.8 trillion search results. They have a faucet leak. They need a plumber now."

02

## What you're selling

One foundation, many sellable surfaces. A customer can start with a QR menu and end up on the full operating environment without you rebuilding anything.

Platform

### A NEXT GENT

The operating environment: identity, workspaces, Constitution, permissions, agents, capabilities, apps, data, automations, devices, proof history. The model underneath is replaceable.

Hardware

### Ghost

The physical node. Optional — a deployment of A NEXT GENT, not the platform itself. Version one: the Ghost of Lisa.

Data

### CyberCheck

Canonical structured business truth with provenance and controlled public/private exposure.

Data

### Quantum Warehouse

Source crosswalks, normalization, history, reconciliation. How you know, where it came from, which source is authoritative.

Ecosystem

### VAPPS + App Store

Capability packages. Developers build once against stable capabilities; any business grants access in one tap. 0% to developers.

Directory

### GCR

Local discovery powered by verified, consented, item-level business truth. The consumer side of the same data plane.

### Four businesses on one foundation

Software — apps, assistants, websites, booking, menus, reviews, loyalty

Hardware / managed computing — Ghost, Android execution, voice stations, displays

Platform / developer — VAPPS, App Store, SDK, marketplace, APIs, certification

Data / network — CyberCheck, Quantum Warehouse, GCR, partner and chamber networks, agent-accessible business truth

Same identity, same workspace, same Constitution, same capability registry, same execution layer, same verification, same ledger. Four revenue lines, one backend.

03

## The machine, end to end

### Four machines

| Where | What lives there |
| --- | --- |
| Workstation | Flow mapping and factory. Maestro Studio, appium-inspector, trailblaze, browser-use, syft, grype, Tekton. Never ships. |
| Cloud | Quay, Pulp, Katello, Foreman, flightctl, Candlepin, rekor, Zitadel, Postgres, Lago. |
| Box | bootc OS, Podman, zot mirror, llama.cpp, litellm, ContextForge, uiautomator2, Playwright, Wyoming, SpiceDB, node agent. |
| Phone | $40 Android, their SIM, their logins, TextBee, accessibility service. You don't ship it. |

### One request, all the way through

owner texts "post tonight's special"
  ↓  TextBee — phone, real SIM
  ↓  litellm → local model  →  capability + arguments
  ↓  Zitadel (who) → SpiceDB (may they)
  ↓  risk tier → medium → run and notify
  ↓  execution-router: Facebook has no usable API here → Android
  ↓  uiautomator2 replays the AppMap — fingerprint checked first
  ↓  Playwright reads the public page back — different path than wrote
  ↓  expected == observed → screenshot + post ID → Proof Ledger
  ↓  SMS back: "Posted ✓ verified — ACT-20260913-00814"

Every layer is a separate container. Swap llama.cpp for vLLM, uiautomator2 for Artemis, SpiceDB for OpenFGA — nothing above or below changes.

### The four ingestion surfaces

Email — every vendor already sends the business daily summaries, receipts and review notifications. Universal, free, and they can't turn it off without breaking their own product.

QR menu — your own sensor. Scan time, table, dwell, what they browsed. No POS generates this.

Remote control — reading state off apps that have no feed.

Owner text-back — the daily toggle. "Catch of the day?" "Still have grouper? Y/N."

Note  That text thread is the heartbeat. Freshness is what every downstream surface is worth. If they stop replying, the menu, the website, the directory and the phone agent all decay — and stale data poisons faster than no data.

### Session reconstruction

19:04  scan        table 12
19:04  browse      apps → entrées, 90s on seafood
19:11  order       calamari, shrimp scampi, 2 bushwhackers
20:02  checkout    $94.20
20:15  text        "how was the scampi?"
20:19  review      4.9 — verified, item-level

Four sources joined into one visit. Toast doesn't know about the scan. Google doesn't know what they ate. You know all of it and the business owns it.

04

## Architecture decisions and why

### Image-based OS, not package-based

Where the system's state lives — and who assembles it — decides your support cost and what you can promise a buyer.

|  | Regular Linux | Curated mutable | Image-based |
| --- | --- | --- | --- |
| State assembled | on the device | on the device | in your CI |
| Machines identical | no | roughly | byte-identical |
| Update unit | ~2,000 packages | packages + migrations | 1 signed image |
| Can fail halfway | yes | yes | no |
| Rollback | none | manual, partial | automatic, invisible |
| Migration debt | n/a | grows forever | zero |
| Scales with | machines × configs × versions × hardware | number of SKUs |  |
| Subscription gating | hard — whole repo | hard — whole repo | trivial — one pull |
| 10-year promise | sort of | no — rolling release | yes |

The row that matters most is the second-to-last. Support cost in the first two columns grows combinatorially; in the third it grows linearly with SKU count. That's the difference between hiring your way to 100,000 customers and drowning at 5,000.

### The two rules the runner never bends

Rule 1  Fingerprint before acting. One or two elements must be on screen before the first tap. If they're not, stop and report DRIFTED. An app redesign fails loudly on the first machine instead of quietly changing the wrong field on four hundred.

Rule 2  Read the result back, on a different path than you wrote it. Wrote via Android, verify via browser. If the verifier is the executor, you've built self-certification with extra steps. No verify block, no OK.

### Publish, don't push

Never build a pipe into the customer's machine. You publish a signed image to a registry; the device polls, checks the signature, and decides. You cannot be compelled to do something you have no mechanism to do. No government, plaintiff, or attacker with your credentials can target one customer, because targeting doesn't exist in the architecture.

Prove it with a public transparency log (rekor). Devices refuse anything not publicly logged, so a targeted build would have to be published to the world first. That turns "trust us" into "you don't have to."

Better use  Put the transparency log on constitution versions and AppMap promotions, not just OS images. Those are the claims that actually need third-party verification.

### Take money without taking identity

Billing knows who paid. The update service knows only that a valid subscriber asked. Blind-signed tokens (Privacy Pass — deployed in production by Cloudflare and Apple) make the link mathematically impossible, even for you.

"I don't hold your data" stops being a policy that changes when a board changes, and becomes a property of the system. You couldn't produce a user list under subpoena because you don't have one.

### The agent is deliberately dumb

Intent → column → answer. No generative step means no hallucinated price. Same strict schema for every business in a vertical means no per-customer prompts, no per-customer tuning, no per-customer regressions — and no training.

The schema is the product. The model is a lookup. Anyone can buy the voice layer for five cents a minute. Nobody can buy columns that are correct right now.

Never guess. Off-schema means a clean handoff plus a text to the owner. Never a plausible-sounding answer.

Log every unknown. After 500 calls across 20 businesses that log is the complete schema for that vertical, ranked by real demand. Free roadmap.

Show freshness. Every fact carries an observation timestamp. Stale beyond threshold, it degrades to "let me check."

Answer fast, execute slow. Voice needs sub-800ms. If booking needs remote control (10–20s), confirm immediately, hold the slot against your own inventory, complete in the background.

### Local models: the right shape

Disk isn't the constraint — RAM and load time are. An 8B model at 4-bit is ~5GB and 2–8 seconds to load. Eight seconds of "loading the cooking model" is a dead product.

| Tier | What's there | Swap cost |
| --- | --- | --- |
| Always resident | 1–3B router + embedding model | never unloads |
| Hot | one strong 8–30B base, permanently in RAM | never unloads |
| Instant | LoRA adapters — legal, medical, code, cooking, finance | ~200ms |
| On demand | genuinely distinct models — vision, speech, big coding | 5–20s, honest UI |

50 specializations as adapters cost ~5GB instead of ~400GB, and swap in 200ms instead of 8 seconds. Ship 150–250GB of curated models and adapters, not 1TB.

Hardware implication: unified memory is the only affordable way to give a GPU 64–128GB. AMD Strix Halo (Ryzen AI Max+) with in-tree amdgpu keeps the single-image OS clean — that's an architecture decision, not a benchmark one. Ignore NPU TOPS claims; NPUs are near-useless for LLM inference today.

05

## The six unsolved problems

Specified across the documents but not solved, and no repo in the 643-item census solves them for you. These are the ones that will break the build.

### 1. Capabilities defined by postcondition, not action

menu.update_price runs via API on the website, a browser map on Google, an Android route on Toast. If the capability is a sequence of steps, you get three unrelated implementations and no way to say whether they did the same thing.

A capability is a state assertion plus a set of executors that attempt to bring it about.

capability: menu.update_price
postcondition:
  subject:        menu_item{id}
  predicate:      price == $18.99
  surfaces:       [website, google, facebook, qr_menu]
  observable_by:  [api.read, browser.read, android.read]

Executors become interchangeable by construction and verification is derived from the contract instead of written per-executor. This is the change that makes the execution-router coherent rather than a switch statement.

### 2. Verification has three states, and must run on a different executor

Propagation delay. Google Business doesn't reflect a change instantly. Read back immediately and you record a false FAILED. Every capability needs a settle window and retry-until-stable before it asserts anything.

Partial application. Price landed on 2 of 4 surfaces. Not VERIFIED, not FAILED.

Unsafe re-read. Some actions can't be probed without cost or side effect.

Result type is VERIFIED | UNVERIFIABLE_YET | CONTRADICTED | PARTIAL, and UNVERIFIABLE_YET is a schedulable state, not an error.

Structural  The verifier must not be the executor. If the browser map both writes and reads the Facebook page, that's self-certification with extra steps. Write via Android, verify via browser. The independence is the proof.

### 3. Failure is the unbuilt half

Every document is about proving success. Operationally the money is in what happens on CONTRADICTED. Three things missing from the capability spec:

Idempotency keys. A retry must not double-post, double-charge or double-book. Every ActionSpec carries one; every executor honors it. Without this, retry is a liability.

Compensating actions. A price change applied to 2 of 4 destinations is worse than one that failed cleanly — the business is inconsistent and nobody knows. Each capability declares its compensation: roll the two back, or drive the other two forward. Pick one per capability, in the manifest.

Escalation thresholds. Which failure, after how many executor attempts, becomes an SMS rather than another retry. A policy value, not a constant.

### 4. AppMap versioning — the moat's hard problem

scrcpy and Maestro are commodity. The accumulated map — routes, fingerprints, recovery states, reliability stats per app per capability — can't be bought, and improves for every customer when one breaks. The unsolved part is binding.

Pre-flight fingerprint. Before acting, hash the screen's structural signature and compare to what the map expects. Mismatch means stop and escalate to the AI executor — not proceed and hope. Acting on an unrecognized screen is how you change the wrong field.

app_version × map_version as the registry key, not app → map.

A promotion pipeline with a gate. AI discovers the new route → replays in sandbox against a known state → canary on a small slice → promoted to deterministic. The gate criteria decide whether a bad map reaches 400 customers.

Facebook / publish_post / browser task pattern
  success   9,821 / 9,847     verified 99.72%    4.1s    $0.002

Facebook / publish_post / AI GUI agent
  success     903 / 1,000     verified 90.3%    17.0s    $0.080

When deterministic reliability falls, route to the AI executor, learn the changed workflow, test it, promote a repaired deterministic pattern. Those numbers seed the execution-router's scoring — use android_world to generate them rather than guessing.

### 5. CyberCheck needs a conflict resolution policy

Keeping conflicting observations instead of overwriting is the best idea in the documents. But confidence = 0.95 has to come from somewhere.

Observed
  Google    Friday close = 9 PM    observed 5:34 PM
  Facebook  Friday close = 10 PM   observed 5:36 PM
  Website   Friday close = 10 PM   observed 5:37 PM

Canonical
  Friday close = 10 PM   confidence 0.95   last verified 5:40 PM

Per-field source ordering. Menu prices: POS > website > Google > Facebook. Hours: owner declaration beats everything. A table you write once per field class.

Staleness decay. Forty minutes old outranks six days old; both decay toward unknown.

Escalation rule. Two high-trust sources disagreeing past a threshold is an owner question, not an automatic resolution. Silently picking a winner is how you confidently publish the wrong price.

### 6. Put the transparency log where it matters

Signed OS images are table stakes. The externally-verifiable claims that actually matter are which constitution version authorized an action — with proof that version existed then and wasn't written retroactively — and which AppMap version was promoted, when, on what evidence.

That turns the Proof Ledger from something you assert into something a third party can check. It also answers the constitution service's in-flight problem: an action binds to a constitution version at ActionSpec creation and carries it to completion even if the owner amends mid-task, and the amendment is logged with its own timestamp so the sequence is provable.

### The policy decision ladder

ALLOW                    standing rules clearly permit — continue
ALLOW_WITH_CONSTRAINTS   only this resource, amount, recipient, window
REQUIRE_APPROVAL         human, task-bound, expiring, single-use
DENY                     never, regardless of who asks

No agent may expand its own authority. Possession of a tool, model, credential, device or network connection does not imply permission to use it.

A model recommendation is not an authorization decision.

Raw credentials are never implied by permission to perform a capability.

Agents request by scope and purpose, never reaching directly into stores.

Execution success is not proof of outcome — postcondition verification stays separate.

Human approval is narrow, task-bound, expiring and single-use unless the owner explicitly changes the standing rule.

Even a full-authority agent routes privileged requests through the gateway, so access, actions, data released and resulting proof are documented. Full authority means policy auto-allows within scope — not bypassing the audit path.

06

## The data plane

### The gate is closed at the vendor. It's wide open at the business.

Toast won't give you an API. But Toast already sends that restaurant a daily summary, a receipt for every order, and a notification for every review — into an inbox the business owns. Nobody can block that without breaking their own product.

Collect at the business, not at the vendor. It works for every vendor at once, including the ones that don't exist yet.

### A consented data plane, federated

Not a data aggregator. The business is the holder; it grants scoped access and revokes it. You never own a central pile — which is why businesses say yes, and why "decentralized" is accurate rather than marketing.

ingestion   Tika / Docling parse, langextract structures
mapping     Quantum Warehouse — which field means what, where from
truth       CyberCheck — canonical, with provenance
grant       capability-registry + policy-engine — one-tap approve
wire        MCP and A2A

### Developers get answers, never rows

developer app  →  "offer 15% to anyone who ordered scampi in 90 days"
                     ↓  A2A
business agent →  runs locally against local data
                     ↓
returns        →  "sent to 312"

They never learn who, never learn numbers, never learn what else was ordered. Five things enforce it:

Capabilities defined without data in the signature. offer.send_to_cohort returns a count. customers.list doesn't exist.

Developer logic runs in WASM with no network egress — Extism + wasmtime. Only approved host functions. The code physically cannot phone home.

Scoped, revocable, time-bounded grants — per purpose, visible in the owner UI, one tap to kill.

A2A as the hop — capability invocation, not data transfer.

Every access in the Proof Ledger — which developer, which capability, what came back.

The leak  The return value is the attack surface. Enough narrow questions reconstructs the dataset — "how many ordered scampi," filtered a thousand ways, rebuilds the customer list one count at a time, and every query looks harmless. Fix by shaping returns: minimum cohort size (10–25), rate and query budget per grant, aggregates-only for analytics scopes, and enumeration-pattern detection in the ledger. Solved in principle, almost never implemented — doing it properly is a real differentiator.

### Machine-readable or invisible

A restaurant's menu as a PDF is invisible to AI. Emit four surfaces on every business page:

Schema.org JSON-LD — Restaurant, Menu, MenuItem, Offer, AggregateRating, OpeningHoursSpecification, Reservation

/.well-known/agent-card.json — A2A discovery

An MCP endpoint — for agents that ask rather than scrape

llms.txt — costs nothing

Per-dish AggregateRating backed by verified reviews is the part nobody can fake.

### Agent analytics — a product nobody sells

This month, AI agents asked about your business 1,247 times

  hours / open now              412
  menu items                    338
  availability tonight          201
  gluten-free options            94   ← no data here
  parking                        67   ← no data here
  dog friendly                   41   ← no data here

Google Analytics says someone visited. This says what they wanted to know. For the owner that's the renewal. For you, aggregated across 200 businesses, it's a demand-ranked schema roadmap.

Public JSON-LD is free and anonymous. The richer MCP/A2A surface requires identification — live availability, item ratings, the ability to book. Good trade for the agent, and the agents that matter end up identified.

07

## Products and verticals

### Real-time availability — the biggest one

A charter doing $400K/yr through FareHarbor at 20% pays $80,000 a year in commission. They pay it because their own website can't show real availability. Shift 30% to direct and they save $24,000. Your $499/mo is $6,000.

Sales call  4:1 return on one line item, provable from their own statements. Not "saves you time" — "here's twenty-four thousand dollars."

declared capacity     6 jet skis
FareHarbor email      2 booked 10:00–12:00     → 4 left
Booking.com email     1 booked 10:30–12:30     → 3 left
cancellation email    1 released               → 4 left

FareHarbor doesn't know about the Booking.com reservation. You're the only thing that sees all channels at once.

Email lag — confirmations arrive 30s–2min late. Hold a safety slot; show 4 when you have 5.

Walk-ins generate no email — one-tap decrement on the owner's phone or the wall screen. Design it before launch.

Template churn — fingerprint the format, fail loudly, re-map once, push to everyone.

Drift — reconcile by reading real platform state through the remote control on a schedule. Your verification layer applied to inventory.

### Verified item-level reviews

The box reads the POS. It knows who, when, and exactly what. The review is tied to a real receipt with real line items — not "4 stars, good food."

Chicken Alfredo      4.7   ·  312 verified orders
Shrimp Scampi        4.9   ·  188 verified orders
Calamari             4.2   ·  241 verified orders
Bushwhacker          4.8   ·  906 verified orders

That's a dataset, not a feature. It feeds the QR menu, the public page, the owner's margin decisions, the directory, and recommendations. Accumulated across a region it's unrebuildable.

The ask writes itself: "Hey Bob — how was the chicken alfredo?" gets answered. "How was your visit?" doesn't.

Host it first. Reviews live in CyberCheck and on your surfaces. Syndication out is downstream and optional. Build it the other way and you're a review-request tool that owns nothing.

Never comp for a review. The instant there's an incentive the ratings are worth less, and being trustworthy is the entire value. A real 4.2 beats a fake 4.8.

Publish only on completed visits — verified by POS ticket or QR scan.

### The phone assistant

Every AI phone agent on the market fails on data, not voice. They're grounded on a static menu PDF and a hardcoded hours string from setup day, so they quote March's price and offer a booked slot. The business turns it off in three weeks.

Voice is $0.05/minute and commodity. You own the half nobody has: live availability, current prices from the POS, today's hours, what's 86'd.

A restaurant misses 20–40% of calls during rush. An answering service is $200–500/mo and can only take a message. Yours books revenue.

### Remote phone access

Most small business owners carry an iPhone and physically cannot run Android-only business apps. The handset lives in the cradle at the shop; they see and touch it from their iPhone anywhere. That's a reason to buy the box before any AI does anything.

ws-scrcpy       browser front-end, screen + touch, works in iOS Safari
scrcpy + adb    over the network instead of USB
headscale       phone app → box → handset, point-to-point encrypted

Same connection the agent uses, so human takeover is free — and what they do by hand becomes a new AppMap.

Multi-account ceiling: Android work profile or OEM app cloning handles two instances comfortably. Five separate Airbnb logins needs more handsets — design the cradle for two or three from the start.

Device-bound auth, enrolled once, keyed to the box

Nothing on your servers — the relay is the mesh

Every session in the ledger, visible to the owner

A physical kill switch on the box

### SMS from their own SIM

Every SMS marketing platform's margin is the per-message markup. Yours is zero — it's the customer's SIM on their plan. And the box already has the list, because it's reading bookings, POS, reviews and calls.

"No per-message fees, ever" is a sentence no competitor can say.

Watch  Carriers throttle bulk sending from a person-to-person line — low hundreds per day before deliverability degrades. Split it: own SIM for conversational, 1:1, approvals and small batches; a registered A2P route behind the same interface for real blasts. Test the actual daily ceiling before putting a number in marketing.

### Artist song requests

QR on the stage → landing page → request + tip → confirmation email parsed → identity tied to request. Zero new architecture.

Fifty artists playing 4–6 nights a week to 100–300 people is roughly 30,000 impressions a week, in venues, with people holding their phones in spending mode. Give the artist product away entirely — they're the channel, not the revenue.

Flywheel  The QR stands in a bar every Friday. The owner watches it work and asks the musician what it is. Sign artists to sell bars.

Don't process the tips. Let them use their own Venmo or Cash App — free between people, "you keep 100% of your tips," and the confirmation email still gives you the tie-together. Same mechanism as everything else.

### Three consumer queries nobody can answer

"Who has crab legs nearby?" — menu data is in PDFs, behind logins, or stale on Google

"Who's playing live tonight?" — Bandsintown and Facebook events are stale and incomplete

"Two bed two bath at Silver Shells, these dates" — nobody lets you search by complex, which is how beach markets actually search

Same machine answers all three. The third is the highest value — the transaction behind it is $2,500, not $90.

### Cross-business recommendations

This person had the grouper at A, the scampi at B, rated both — recommend the snapper at C. Yelp has reviews but not verified purchases. Google knows you visited but not what you ordered.

Useless until a market is dense. Twenty restaurants in one town works; two hundred across three states is noise.

08

## Economics and pricing

Price against what you replace, not against a laptop. Your comps are Yext ($199–999/yr), Birdeye / Podium / SOCi ($250–500/mo), a part-time VA ($1,500–3,000/mo), an answering service ($200–500/mo). Those manage listings. You execute.

| Line | Price | Note |
| --- | --- | --- |
| Software | $249 / mo | Their hardware, their phone. Core flows, approval queue, SMS interface. |
| Ghost | $499 / mo | Box + handset, $0 down, 24-month term. Unlimited flows, voice, phone line, priority support. |
| Multi-location | +$299 / mo | Each additional location. |
| Regulated | $799 / mo | Clinics, firms. Retention controls, compliance logging, SLA. |
| Onboarding | $1,500–3,000 | One-time. Connect accounts, map flows, configure, public pages. Filters tire-kickers. |
| Custom AppMap | $500–2,000 | Weird vertical app. You map it and maintain it. |
| Developers | 0% | Say it loudly. Apple takes 30%. It's marketing. |

Bundle the hardware. $2,495 up front gets "let me think about it." $499/mo gets a yes. Toast, ADT and every successful small-business hardware play does it this way.

Pricing  Start at $499, not $249. Same sales call, same support load. If nobody pushes back you priced too low, and you can always discount the first ten for proof. You can't raise on people you signed cheap.

### Transactions — 0% direct, a cut on what you bring

| Booking came from | You take |
| --- | --- |
| Their own website | 0% — they just pay Stripe 2.9% + $0.30 |
| Your directory | X% — you keep it |
| Partner directory | X% — split with them |
| Revenue you created | 10% — refills, last-minute, cancellations filled |
| FareHarbor / Booking.com | nothing. Don't chase it, don't invoice. |

"I don't take a cut of your existing business. Only what I bring you." Structurally aligned instead of taxing them — and the partner split makes other directories want to carry your data, which funds distribution.

Never  A cut you have to invoice for is the worst of both worlds. If the booking happened on FareHarbor, the money lands in the business's account and you're sending invoices to a charter captain in February. Own the rail for bookings you create; take nothing on the rest.

### Payment facilitation — the real long-term line

Standard model. Toast, Square, Shopify Payments all negotiate wholesale and resell blended. Stripe Connect supports it natively — application_fee_amount is your spread.

|  | Your cost | You charge | Spread |
| --- | --- | --- | --- |
| Card present | ~1.8–2.1% | 2.9% | 0.8–1.1% |
| Online booking | ~2.4–2.7% | 2.9% + $0.30 | 0.2–0.5% |

1.9% all-in isn't reachable for card-not-present. Interchange alone is 1.8–2.3% + $0.10 and nobody negotiates below it. What you get at volume is interchange-plus, roughly IC + 0.4–0.6% + $0.10–0.20.

~$1M/yr — a conversation, not a rate

~$12M/yr ($1M/mo) — real interchange-plus on the table

$50M+/yr — genuine leverage, custom terms

$200M+/yr — direct processor or becoming a payfac is worth the compliance burden

Hidden cost  Dispute liability. With destination charges the platform is liable by default, plus negative balances when a business closes holding deposits. Budget 0.1–0.3% of volume for disputes and reserves, and set the liability structure deliberately. That's what turns a 1% spread into 0.7%.

### Why 0% is the highest-leverage price in the model

Shopify charges 0% transaction fee if you use Shopify Payments. The free tier isn't generosity — it's volume acquisition, and the processing spread is the business.

Free on direct → they consolidate onto your rail → you get 100% of their volume → volume buys the rate → the rate is the revenue. Every competitor charging a platform fee on direct bookings leaves that consolidation on the table.

### Target high-ticket for volume

| Customer type | Avg ticket | Annual volume each |
| --- | --- | --- |
| Vacation rental manager (40 units) | $2,500/wk | $2–4M |
| Hotel / condo property | $200–400/night | $1–5M |
| Charter fleet (6 boats) | $800/trip | $800K–1.5M |
| Marina | varies | $1–3M |
| Single charter | $800 | $200–300K |
| Restaurant | $60–90 | $1–3M, tiny tickets |

Twenty vacation rental managers is $60M/year in volume. Twenty sales calls to serious negotiating leverage, versus 500 restaurants.

Split the targeting: property managers and charter fleets for payment volume, restaurants for data density and the directory. Different sales motions — don't run them as one. Watch seasonality (Gulf Coast can be 5:1 summer to January — negotiate on trailing-twelve after peak) and concentration (no vertical past ~35% of volume).

### Loyalty points

A single-business loyalty card is worthless to someone who visits once. Regional points — earn on a charter, spend at a restaurant — is something no individual business and no OTA can offer, and it's the first thing that gives a tourist a reason to use your directory instead of Booking.com.

Clearing — the business giving the discount isn't the one that earned it. You're already in the middle of the transactions. Decide up front: pool buy-in, or earning business funds the liability at issue.

Terms and expiry from day one. Unredeemed points are a liability on paper and revenue in practice. Retrofitting terms is a fight you don't want.

Keep v1 a points ledger and a redemption code. Don't build a currency.

### Referrals — the version nobody can fake

Affiliate content is drowning in AI slop. A creator video tied to a verified booking and a verified completed visit can't be manufactured. They can fake the face; they can't fake the receipt.

creator link → booking → visit completed → verified → payout

Key  Pay on verified completion, not on booking. Every affiliate network pays on a conversion they can't see. You're standing at the end of the transaction. That kills fake bookings, cancel-after-payout, and owner self-dealing in one move — and no competitor can claim it.

Decide attribution before launch. Ambiguous case — found on your directory, booked direct two days later — default to 0%. Costs a little revenue, buys the thing the model runs on. Write the policy down and show it to them.

### White label — the GoHighLevel model

Don't sell 100,000 businesses. Sell agencies with 20 clients each. They do sales, onboarding, support and customization; you run the platform. And it closes the biggest hole in the direct model — support cost at scale.

| Agency pays you | $199–249 / box / mo wholesale |
| --- | --- |
| Agency sells at | $499–699 |
| Agency keeps | $250–450 / mo per client, plus install and mapping fees |
| You get | predictable revenue, zero support load, zero CAC |

An agency with 40 clients makes $12–18K/month off your platform. Your trained rental-ops reps are exactly the people who become those agencies. And unlike a GHL agency they get a service business too — installs, phone setup, flow mapping — which makes them stickier.

### Revenue math

100 customers × $499 = $599K ARR plus ~$200K onboarding in year one

250 = $1.5M

1,000 = $6M

200 businesses × $16M/mo processed at 0.7% net = ~$1.3M/yr, growing with their revenue rather than your headcount

Metric  Flows per customer is your only real retention number. Two flows and they churn. Fifteen and they've moved their operations onto your box and they're not leaving. Instrument it from customer one.

09

## Go to market

### The email forward is the entry point, not the box

"Here's an email address. Forward your booking confirmations to it. That's it."

Five minutes, no hardware, no install, no phone, no card. With just that you deliver real-time availability, verified bookings, a public page and widget that work, and the beginning of their structured data.

That's the free tier. The box is the upsell for execution. It collapses CAC to nearly nothing, kills the developer chicken-and-egg, and means your installed base can be ten times your paying base — every forwarding business in the directory, feeding the data plane, already half sold.

### Scale by vertical, not by geography

The schema is the unit of work, not the map. A rental manager in Destin, Gulf Shores and Panama City are the same schema, same flows, same emails. Once the vertical is built, customer 2 through 200 cost nothing new regardless of where they are.

Density still matters for the consumer directory and the developer market — a developer needs to see an addressable market — but it arrives as a side effect of going deep in one vertical first.

### Channels, ranked

Multi-unit operators. A franchisor with 70 locations isn't a customer, it's a distribution event. One decision-maker, 70 boxes. Restaurant groups, rental management companies, marina operators. Highest leverage by far.

Chambers of Commerce. 300–800 members, wants to offer value, has no technology. Give them a live directory powered by member data; every member becomes a warm introduction. One deal is a city.

Artists. Free product, 30,000 QR impressions a week, and every code sits in a venue you want to sell.

Agencies. White label. Your trained reps become the agencies.

Direct. The first few hundred, by you, because platform flywheels never bootstrap.

### Sales comp — where these programs die

Split commission on retention. Half at install, half at 90 days retained. Pay full on signing and reps sell to anyone with a pulse.

Residual while the account lives. Door-to-door people understand residuals. A rep with 60 accounts defends them and never leaves.

Let them earn on payment volume. A rep who signed a rental manager in year one is still earning on $3M of processing in year four. No other sales job can offer that.

### The developer pitch

### "You can vibe code this. You just need access."

LLMs made code free. Nobody can generate a Toast confirmation email, a phone with the owner's logins, real availability across four channels, or a business that said yes. Code stopped being scarce. Access didn't.

Keep the primitive set small. Five calls build the song request app:

page.publish        a public page with a QR
payment.observe     watch for a confirmation
identity.match      tie the payment to the request
notify.send         tell the artist
data.write          store it in their workspace

Same five build a tip jar, feedback form, waitlist, deposit collector, raffle, review request, table-side service call, lost-and-found, event RSVP. That's the recruiting demo — one page, five calls, nine apps.

Altitude  Verbs, not rows. Too high-level (song.request) and you're building apps, not a platform. Too low-level (raw email) and you've handed over the data. payment.observe returns "a payment arrived matching these criteria," never the inbox.

### Build the app that can't exist anywhere else

"Plan my Saturday" → checks a charter's real availability, checks a restaurant's tables, books both, one confirmation. Two businesses, both consenting, neither sharing data with the other. No POS, OTA or directory can do it — they'd each need a partnership. You need two businesses that said yes.

### Compounding, not accumulating

An app that only consumes capabilities adds one app. An app that publishes one makes every future app easier. Pay component authors from the apps built on them — your capability registry knows exactly which VAPP called which, which nobody else can measure. Publish the formula and the payouts; a verifiable split is a differentiator, a vague promise is a blog post.

10

## Brand and narrative

### The story

"Jobs took Unix, hid where it came from, and closed the ecosystem. I'm taking Linux, showing where it came from, and opening it."

NeXTSTEP was Mach plus BSD. Apple bought NeXT in 1997, it became Rhapsody, then Mac OS X. Every Mac and iPhone today runs on a foundation taken from Unix and covered up.

Most companies invent a narrative after the fact. You have a real one with forty years of lineage, and the logo carries it without explanation to anyone who knows.

### The Ghost of Lisa

Lisa shipped January 1983 at $9,995 — about $32,000 today — with protected memory, cooperative multitasking, a document-centric interface, drag and drop, system-wide undo, the trash can, the menu bar, an integrated suite with a shared clipboard, and Gantt charts on a personal computer.

For the ad  The Macintosh didn't get protected memory or real multitasking until Mac OS X in 2001. Apple shipped it in 1983 then went backwards for eighteen years to hit a price point. The industry chose cheap-and-worse and took two decades to climb back.

~2,700 unsold Lisas were crushed and buried in a Logan, Utah landfill in 1989. In January 2023, on the fortieth anniversary, Apple released the Lisa source code through the Computer History Museum. The machine they buried is now open source.

Lisa              right, unaffordable, buried
Macintosh         affordable, closed
Ghost of Lisa     right, affordable, open

Lisa failed on access, not technology. You're not early — every component you need is mature and nearly free: a $40 Android, a $500 box with 128GB unified memory, models that run locally, forty years of Linux, Stripe. None of that existed five years ago. And naming v1 after the famous failure means nobody can accuse you of overpromising.

### "It's not AI"

Everyone is slapping AI on everything at the exact moment small business owners stopped trusting it. "AI-powered" reads as risk to a 55-year-old charter captain.

"It's not AI. It does exactly what you'd do, and shows you proof it did it."

And it's literally true — the agent is deliberately dumb, reads a column, replays a recorded path, screenshots the result. Keeping AI out of the patent claims is right for a second reason: claims about a concrete remote-control method sit outside the hurricane of AI prior art.

### The 1984 remake

Make the antagonist the category, not Apple. Big Brother is the gatekeeper — every AI company racing to own your computer and rent you access to your own business. Bigger target, more sympathetic, less exposure.

The line that does the work: they want your business to live on their servers. Yours lives on your counter.

Ending on the screen shutting off rather than the hammer is the better gesture — power through withdrawal rather than violence, and it maps to the product: the box is on your counter and the switch is yours.

### Logo notes

Keep the cube. Paul Rand's NeXT mark, and the cube is literally the product you ship. Most logos never get one idea that good.

Keep Tux — it's the thesis, Jobs hid the Unix and you're showing the Linux — but redraw it flat. Glossy 3D cartoon against Rand-era geometry looks like two logos stapled together.

Build a standalone mark. The cube alone, working at 32px, for favicon, app icon and the badge on the box lid. Rand's original reduces; yours needs the same discipline.

Replace the typeface. The thin geometric sans is generic next to Rand's lettering. The box is industrial; the type should agree.

Buy every spelling — anexgent, a-next-gent, anextagent, nextgent. Spoken it sounds exactly like "an agent," which is the joke and the discoverability problem. $200 now, expensive later.

### Stealth, resolved

Quiet about the mechanism, loud about the outcome. Sell "your hours update everywhere, your website shows real availability, your phone gets answered." No blog post about accessibility-service-driven remote control, no architecture diagram in the deck.

That resolves cleanly against open-sourcing, which otherwise contradicts stealth:

Open — the platform, contracts, OS, SDK, capability spec. This recruits developers.

Not open — the AppMap library, the fingerprint and repair engine, the per-vertical schemas. The accumulated operational knowledge the subscription buys.

Secrecy buys 6–18 months and costs every customer, developer and chamber deal in that window. Your real defenses — AppMap library, verified data, installed base, payment volume — all compound with speed, not silence. And your own content strategy guarantees the idea gets out anyway.

11

## Competitive position

### Why incumbents structurally cannot follow

Google can't tell businesses to stop depending on Google Business Profile

Toast / Square can't say "book direct, skip our fees"

FareHarbor / Booking.com — commission is the company

Yext can't stop charging for distribution; distribution is the product

Every seat-based SaaS can't move to "it runs on your box" without torching ARR per customer

Not slowness — anti-correlation. Following you costs them their P&L.

Real threat  Not big tech. A well-funded fast follower with no legacy revenue — a team with $5M and no conflicts. The answer is speed and accumulated data, which argues for 200 customers fast rather than staying quiet.

### Omarchy — what it proves and what to avoid

DHH built roughly this product and deliberately declined to build this business. Arch + Hyprland + Quickshell, MIT, ~457 shell scripts, 249 theme files, a 51-chapter manual. Under the Omacom Foundation with ~$18.5M in pledges. No subscription, no hardware — buyers get sent to Dell and Framework.

Steal: the manual quality, theming as a product feature, the single-namespace CLI, and the agent-native positioning.

Avoid: mutable Arch. 116 migration scripts are config-drift management — proof the state still lives on the customer's laptop. And install/hardware/ is ~30 per-machine fix scripts, the infinite hardware matrix as a directory listing. Your certified SKUs delete that folder; read it as a components-to-avoid list.

Fatal for your model: Arch is a rolling release. You cannot sell "supported until 2036" on top of it.

### Home Assistant — the closest living template

Immutable appliance OS with A/B boot slots and RAUC OTA, shipped to millions of non-technical people. And the business is yours: Nabu Casa sells the hardware and a cloud subscription while the Open Home Foundation holds the project, everything Apache-2.0.

Somebody already ran your experiment and it worked. Read their update-system docs before committing to your own OS architecture.

### Solid — the one that didn't work, and why

Berners-Lee's decentralized data project is your thesis exactly: personal data pods, apps request scoped permission, data stays with the person. From the guy who invented the web.

No killer app — it asked people to move data for an abstract benefit. Nobody moves for principle.

No business model — a standard looking for a company.

Too abstract — "own your data pod" means nothing to a charter captain.

You have all three. Nobody has to understand decentralization to buy "my website shows what's actually open." That's the gap between a white paper and a company.

### Capital — the conflict problem

A fund holding positions in POS, listings, booking, reputation or local search has a structural reason to soften what you do — not by blocking, but by slowing, redirecting, or "introducing" you to a partnership that neuters the direct-booking play.

Diligence the fund before the term sheet. Ask directly what they hold in those categories. A straight answer is diagnostic either way.

Local money is strategically better, not just easier. No portfolio conflict, they know the market, they're customers and references too, and they'll never tell you to go partner with Toast.

Don't sell control to solve a cash problem. Revenue-based financing, customer prepayment, hardware deposits. At $499/mo with real retention you can fund a lot off the business.

Information rights over board seats for early money.

If the goal is genuinely that it outlives you and can't be captured, the structures exist — Open Home Foundation, Omacom Foundation, Linux Foundation projects, steward-ownership and purpose trusts. A verbal intention doesn't survive a term sheet; a trust deed does. But you can't decentralize something that doesn't exist — build it, get to self-funding, then put the governance around it from strength.

### Traction before the call

20–30 paying businesses, not pilots

Three months of retention — churn as a number, not a hope

One ROI case with their statements — the charter that saved $24K

One vertical schema done, so customer 200 costs what customer 20 did

Six-month sprint, not a two-year build, and all of it in the first vertical. The thing that makes you fundable is the thing that makes you not need it.

12

## The stack

Primary picks by layer. Everything here is open source and most of it was built to compose — Foreman with Katello with Pulp with Candlepin, Backstage with Keycloak, Sigstore with OCI registries. The full component list with alternates lives in the parts catalog.

| Layer | Primary | Also on the list |
| --- | --- | --- |
| OS image | bootc + ostree + greenboot + bootc-image-builder | rauc, Mender, Ubuntu Core, Omarchy (donor) |
| Node runtime | Podman + Quadlet, systemd | MicroShift for multi-service apps |
| Registry | Quay (cloud), zot (box) | Harbor |
| Content + channels | Pulp, Katello | Koji |
| Fleet | Foreman, flightctl (Edge Manager) | FleetDM, Argo CD |
| Entitlement | Candlepin | IBM License Service model for metering |
| Signing + trust | cosign, rekor, TUF | Skopeo, go-containerregistry |
| Supply chain | syft, grype, trivy, scancode, trufflehog, Conforma | CycloneDX / SPDX |
| Factory | Tekton, Buildah | Konflux |
| Identity | Zitadel or Keycloak | Backstage ships Keycloak integration |
| Authorization | SpiceDB or OpenFGA | OPA for contextual policy |
| Secrets / certs | OpenBao, cert-manager |  |
| Data | Postgres, pgvector, SQLite + sqlite-vec | Meilisearch, OpenSearch, qdrant, Supabase |
| Events | NATS (box) | Kafka (cloud scale), Flink |
| Agent runtime | Hermes or BeeAI, behind your contract | OpenJarvis, QwenPaw, OpenClaw, Goose |
| Protocols | MCP + A2A | ACP is merged into A2A — don't invest |
| Gateway | IBM ContextForge | MCP Registry |
| Model routing | litellm, llama-swap | Llama Stack (build to Responses API) |
| Inference | llama.cpp (box), vLLM (bigger) | Ollama for dev, LocalAI, LLM Compressor |
| Models | Granite, Granite-Guardian | InstructLab, huggingface_hub, ROCm |
| Android | ADB, uiautomator2, scrcpy, TextBee | Maestro + Studio (factory), trailblaze, appium-inspector, Artemis, mobile-mcp, AgentCPM-GUI, android_world |
| Browser | Playwright, playwright-mcp | browser-use, browser-harness, Stagehand, Steel, Browserbase |
| Linux desktop | AT-SPI | computer-use-linux, cua, ydotool |
| Workflow | Temporal, Event-Driven Ansible | Restate, Ansible, AWX, Node-RED |
| Integrations | Activepieces, Composio | n8n is not open source — Sustainable Use License |
| Voice | Wyoming, openWakeWord, silero-vad, faster-whisper, Kokoro | pipecat, LiveKit, Fonoster, hassil, speaches. Piper archived Oct 2025. |
| Files / data | Tika, Docling, langextract, magika | aifs, mem0 / letta, schema-dts |
| Sandboxing | Extism + wasmtime, gVisor | bubblewrap, Firecracker, microsandbox, OP-TEE |
| Verification | Playwright assertions, pixelmatch/odiff, ffprobe, qpdf | JHOVE |
| Packaging | Flatpak, PackageKit, AppStream | Skilla, xAI plugin-marketplace (donor), Backstage |
| Interfaces | Next.js, Flutter, cage (kiosk), Norigin (TV) | shadcn, Puck, JSON Forms, distrobox as the escape hatch |
| Networking | headscale / WireGuard | Tailscale, NetBird, SAM, Sunshine + Moonlight |
| Commerce | Stripe Connect, Lago | Kill Bill, dub |
| Backup / firmware | restic, Litestream, fwupd + LVFS | borg, rclone, snapper |

### What you own — nobody upstream does these

control-plane · identity / organizations / workspaces · capability-registry · ActionSpec · Constitution · policy-engine · credential-broker · agent-gateway · agent-contract and runtime adapter · model-router contract · execution-router · executor contracts (android, browser, linux, api, workflow, human) · AppMap spec and learn-once compiler · appmap-runtime · verification contract · evidence · Proof Ledger · VAPP manifest · marketplace semantics · certification definition · CyberCheck · Quantum Warehouse · exposure rules · device-manager · node-agent · updater and release-channel semantics · trust-service · recovery · sync · migration · operations · event-service · handoff-service · commerce-service · data-governance · edge-service · owner-ui · platform-admin · sdk · cli

Rule  One job, one seam, one live implementation. Wrapper depth of exactly one — your contract calls the implementation directly. Anything marked ALTERNATIVE sits behind the same contract as the primary, never alongside it. Factory tools never ship. MCP and A2A are projections of your contracts, not layers under them.

13

## IBM / Red Hat findings

Take the protocols and the models. Treat the "platforms" as reference designs. Refuse anything that hard-requires Kubernetes. The AI layer is overwhelmingly Apache-2.0 / MIT with real patent grants — much safer ground to build a Red-Hat-style business on than RHEL itself was.

| Component | License | K8s? | Verdict |
| --- | --- | --- | --- |
| BeeAI framework | Apache-2.0 | no | Take — core agent runtime. LF AI & Data governed. RequirementAgent, tools, sandboxed code interpreter, memory, pause/resume, A2A adapters. |
| MCP + A2A | Apache-2.0 spec | no | Take — MCP is agent→tool (vertical), A2A is agent→agent (horizontal). ACP merged into A2A, Aug 2025 — legacy, don't invest. |
| ContextForge | Apache-2.0 | no | Take — federates MCP + A2A + REST/gRPC. PyPI or plain Docker, air-gap capable, no telemetry. |
| Granite (all) | Apache-2.0 | no | Take — published training-data disclosure and IP indemnification through Red Hat. |
| Granite-Guardian | Apache-2.0 | no | Take — drop-in guardrail model, served on vLLM, called by your policy-engine. |
| Docling | MIT | no | Take — best-in-class document parsing, has an MCP server. |
| vLLM | Apache-2.0 | no | Take — UC Berkeley origin, community governed, all major hardware backends, standalone container with an OpenAI-compatible API. Red Hat is the leading commercial contributor — this is literally the business you're copying. |
| LLM Compressor | Apache-2.0 | no | Take — quantization for models you ship. |
| InstructLab | Apache-2.0 | no | Take — laptop-capable fine-tuning and synthetic data. The customer-facing "improve it with your data" hook. |
| Llama Stack | MIT | no | Take as the API-server option. Build to the Responses API — the agents API is being deprecated. |
| KServe | Apache-2.0 | yes | Reject for the box. "No Knative" ≠ "no Kubernetes." |
| llm-d | Apache-2.0 | yes | Reject for the box — explicitly Kubernetes-native. |
| TrustyAI Guardrails Orchestrator | Apache-2.0 | yes | Every deployment path needs OpenShift cluster-admin. Run Granite-Guardian on vLLM instead — same detector models, none of the overhead. |
| OpenShift AI / Open Data Hub | mixed | yes | Reject. Mine the reference architecture (vLLM → Llama Stack → MCP → guardrails → RAG), reimplement with standalone containers. |
| watsonx Orchestrate | proprietary | — | Reject — the funnel. The ADK is a CLI into a paid platform; you need watsonx.ai or Orchestrate credentials to install Developer Edition. Copy the Agent Catalog concept for your App Store. |

### Watson is not one thing

Most of what IBM ships under that name is genuinely open and already in your list — Granite, Granite-Guardian, ContextForge, BeeAI, Docling, InstructLab, FMS-Guardrails, the watson-developer-cloud SDKs (Apache-2.0), watsonx-developer-hub, watsonx-data.

Commercial: watsonx Orchestrate the platform, watsonx.ai, watsonx Assistant.

The distinction that matters for your model: the watson-developer-cloud SDKs are Apache-2.0 client libraries for paid cloud APIs — open code, metered service behind it. Different from Granite or BeeAI, which run on your own box with nothing behind them.

### Sandboxed execution — the one place the best tool isn't IBM/Red Hat

BeeAI ships a code interpreter, but the strongest self-hostable options are microsandbox (Apache-2.0, libkrun microVMs — libkrun is itself a Red Hat library — fully local, sub-200ms starts) and E2B self-hosted (Apache-2.0, Firecracker). MicroVM isolation is stronger than plain containers. Don't be steered to a weaker tool for brand consistency.

Dead  Daytona went closed source June 2026 — the former AGPL repo is archived. Don't build on it. Piper archived October 2025 — still in every tutorial, use Kokoro.

### Seams and duplication to know about

Two agent runtimes, one orbit. BeeAI (IBM) and Llama Stack (Meta + Red Hat) overlap. Pick one — framework-in-code or API-server — not both.

Two guardrail paths. Granite-Guardian (model) vs TrustyAI Orchestrator (K8s service wrapping the same models). Same detectors, different packaging.

Two protocols that were three. MCP, A2A, and ACP — now merged in.

BeeAI risk. Pre-1.0 (0.1.x) with an explicit IBM notice that they may not maintain it. "Production-ready" in the README is marketing. Mitigated by Apache-2.0 + LF governance — you can fork and own it — but budget for that.

### Licensing and trademark reality

You can use vLLM, Granite, BeeAI freely. You cannot call your product "Red Hat" anything, and Red Hat's container images and RHEL bits carry subscription and trademark constraints — what CentOS/Rocky/Alma had to strip.

Use UBI or CentOS Stream base images, not entitled RHEL images.

Post-June-2023, CentOS Stream is the sole public repository for RHEL-related source; RHEL source proper is behind the paid Customer Portal and the subscription agreement discourages redistribution. This affects your OS base decision, not your AI stack.

Open in name only: Red Hat AI Inference Server (support needs a subscription; the vLLM underneath is free), RHEL AI (Granite is Apache-2.0, the platform and indemnification are paid), Ansible Lightspeed (connect-service is self-hostable, the hosted model is commercial).

Note  Treat the paid tiers as a blueprint for your own future product, not something to consume. vLLM → Red Hat AI Inference Server and Granite → RHEL AI are literal templates for "take OSS, harden, certify, indemnify, subscribe."

14

## Modularity rules

One job → one seam → one live implementation. Wrapper depth of exactly one. Anything ALTERNATIVE sits behind the same contract as the primary, never alongside it. Factory tools never ship. MCP and A2A are projections of your contracts, not layers under them.

### The nine collisions found in the current stack

Model routing is four shells deep. model-router → litellm → ollama → llama.cpp. Ollama is a wrapper over llama.cpp — two redundant hops. Go model-router → litellm → {llama.cpp | vLLM}; ollama stays on dev machines.

Three ways to tap a button. mobile-mcp wraps uiautomator2/adb, Maestro wraps adb, Artemis is a separate agent. One AndroidExecutor contract; uiautomator2 is the only runtime implementation on the box. Maestro, trailblaze, appium-inspector are factory-only. mobile-mcp is an MCP projection. Artemis is evaluated as a replacement, not an addition.

Two agent runtimes. Hermes and BeeAI do the same job. The contract makes the other swappable; running both makes neither.

Two gateways. ContextForge is transport (MCP/A2A/API federation). Agent Gateway is the policy envelope. Say it explicitly or they collide.

Two identity systems. Zitadel vs Keycloak. Tiebreaker: Backstage ships a Keycloak integration.

Two authorization engines. SpiceDB vs OpenFGA — both Zanzibar.

Two event buses. NATS on the box, Kafka only if cloud volume forces it. Never both on a node.

Four search/vector stores. pgvector for embeddings, Meilisearch for public text, qdrant stays out until vector load justifies a second store, OpenSearch is cloud log scale only.

Three update-trust layers. bootc is delivery, cosign+rekor is signature — different slots. TUF vs cosign genuinely overlaps; TUF earns its place only for key rotation and role delegation. Mender vs bootc is the same slot and has been open across three document generations.

### The thirteen wires — everything plugs into one

Nothing gets forked and nothing gets picked. Everything below already speaks one of these, which is why they connect without integration work.

| Wire | What speaks it |
| --- | --- |
| OpenAI-compatible HTTP | llama.cpp server, vLLM, ollama, LocalAI, llama-swap, litellm, Llama Stack, TGI — plus every cloud provider |
| MCP | ContextForge, playwright-mcp, mobile-mcp, docling-mcp, Composio, Activepieces, MCP Registry, your VAPPs, CyberCheck's public surface |
| A2A | A2A project, BeeAI (Agent Cards), Hermes, OpenJarvis, external agents, someone else's ChatGPT or Claude |
| ADB | uiautomator2, Maestro, scrcpy, Appium, trailblaze, Artemis, mobile-mcp, DroidRun — all on the same connection to the same handset, simultaneously |
| CDP | Playwright, browser-use, browser-harness, Stagehand, Browserbase, Steel |
| AT-SPI | computer-use-linux, cua, ydotool, wtype |
| Wyoming | openWakeWord, silero-vad, faster-whisper, whisper.cpp, Kokoro, HA Assist, pipecat |
| OCI registry | Quay, zot, Harbor, skopeo, buildah, oras, cosign, rekor, bootc, Flatpak (OCI mode), your flow packs, your VAPPs |
| OIDC / OAuth2 | Zitadel, Keycloak, Backstage, Cockpit, Grafana — run either or both, federated |
| Postgres wire | Postgres, pgvector, Supabase, Drizzle, Pulp, Candlepin, Keycloak, ContextForge, Temporal, Backstage |
| Events / CloudEvents | NATS, Kafka, Event-Driven Ansible, Temporal, Activepieces, Composio |
| Zanzibar check API | SpiceDB, OpenFGA — same check semantics |
| systemd + Quadlet | every container above, as a unit. Podman. No Kubernetes. |

### The eight seams

If a new repo doesn't plug into exactly one of these, it doesn't go in.

AgentRuntime   Hermes or BeeAI or OpenJarvis — one at a time
ModelRouter    litellm → llama.cpp / vLLM
Executor       android · browser · linux · api · workflow · human
Capability     your names and schemas; implementations are executors
Verifier       Playwright assertions, pixelmatch/odiff, ffprobe, qpdf
Policy         Constitution → SpiceDB → Zitadel
Package        VAPP manifest → wasmtime / Podman / Flatpak
Delivery       cosign → Quay/Pulp → Candlepin → bootc

Never leak  The moment a VAPP manifest names Playwright or a resource-id, the executor stops being swappable and you're back to stacked shells. Capabilities name what. Executors decide how.

15

## Open decisions

Each of these has stayed open across multiple document generations. Not choosing means building and maintaining two integrations forever — the contracts let you swap later, they don't let you run both for free.

| Decision | Recommendation | Why |
| --- | --- | --- |
| Mender vs bootc | bootc | Your own IBM assessment points the same way — Podman + quadlet, no Kubernetes. Mender's server-side fleet model fights the no-access posture. |
| Ubuntu Core | drop | Snaps add a second packaging system and Canonical's store in your update path. |
| Zitadel vs Keycloak | pick one | Backstage in → Keycloak (Red Hat ships the integration). Backstage out → Zitadel is lighter. |
| SpiceDB vs OpenFGA | pick one | Same Zanzibar model. V2 ledger says SpiceDB — close it there. |
| Hermes vs BeeAI | pick one | BeeAI is pre-1.0 with an IBM "may not maintain" notice. Your runtime contract makes either swappable — running both makes neither. |
| NATS vs Kafka | NATS on box | Kafka only if cloud volume forces it. Never both on a node. |
| TUF alongside cosign | only if needed | TUF earns its place for key rotation and role delegation cosign doesn't give. Real yes/no, not a both. |
| Temporal vs Restate | Temporal | Your own ledger already says evaluate, not run alongside. |
| Payments: own the rail? | own it for bookings you create | Or take zero transaction revenue and price the subscription higher. Don't try to invoice for money you never touch. |
| Open core vs Red Hat model | Red Hat model | Nothing withheld. Open core creates a two-tier product and undercuts the credibility that's your strongest asset. Your moat isn't in a repository. |

Two collisions worth naming because they're wrapper-on-wrapper, not choices:

ollama wraps llama.cpp. model-router → litellm → ollama → llama.cpp is two redundant hops. Ollama is a dev tool; don't ship it on the box.

mobile-mcp wraps uiautomator2/adb. It's an MCP projection of your executor, not a second executor. Maestro, trailblaze and appium-inspector are factory-only.

16

## IP, credit and priority

Positioning and recordkeeping only. Scope, strength and timing of filings are counsel's call, not covered here.

### Credit and protection are different goals with opposite tactics

Protection wants quiet until filings are locked. Credit wants loud, early and dated. You get both by splitting what from how — the same split as the stealth question, pointed at attribution instead of competition.

### Publish the what

"A business's own phone, their own SIM, their own logins, operating the real apps they already use — and it shows you a screenshot proving it worked."

Keep the how quiet: the accessibility service architecture, the fingerprint gate, the repair loop, the flow format, the verification-on-a-different-path rule. Those are what take someone from "interesting" to "I can build that."

### Dated priority — mechanisms

Cryptographic timestamping. Hash the document, anchor the hash publicly. OpenTimestamps (free, Bitcoin-anchored) or rekor — already in your stack. Produces "this exact file existed on this date," unforgeable, un-backdateable. Ten minutes, costs nothing.

Signed git commits and tags. A dated technical record in a repo you already have.

The videos. Dated, public, you on camera — which is the plan anyway.

Third-party coverage. A journalist writing about it on a date is evidence you didn't create.

The 2013 email chain. Preserve properly — original headers, don't forward it around, archive somewhere with integrity.

Counsel  Whether and when to publish detail interacts with filings in ways that vary by jurisdiction and timing. The recordkeeping above is a documentation question; the publishing decision isn't.

### Demonstrations date better than descriptions

A written description of an idea is easy for someone to claim they had independently. A dated video of it working on a real business account is not — the artifact is too specific. Another argument for the thirty-second unbroken take being the first thing you make: it's marketing, proof of concept, and dated public record at once.

### The honest perspective

Credit doesn't go to whoever said it first. It goes to whoever shipped it and got customers. Xerox PARC invented the GUI; Apple got the credit. Sun said "the network is the computer" a decade before anyone cared.

If someone announces phone-based remote control next year and you have 200 businesses running it plus a dated video from this month, you win the attribution fight without arguing it. With a blog post and no customers, you don't — regardless of who posted first.

Conclusion  The strongest protection for credit is the same thing that's strongest for everything else: ship it.

### Brand-mark exposure

Apple acquired NeXT in 1997 including the marks, and Paul Rand's cube is still owned IP. The cost of a dispute isn't legal fees — it's sunk brand equity: boxes badged, packaging printed, chamber deals signed under the name, a filing that gets opposed and blocks your own registration. And it arrives at whatever moment is worst — mid-raise, mid-production, mid-season.

Keep the brand cheap to change until you know. Run the homage where it's reversible — website, story, deck, videos. Hold the permanent, expensive surfaces — hardware badging, packaging, the filing — until counsel gives a read. Same provocation, none of the switching cost.

17

## Founder assets

The things that are hard to acquire and easy to underuse.

Distribution

### Twenty years of sales

Car sales, door to door, trained reps out of rental operations. Small-business software dies on CAC because you can't afford a salesperson for a $200/mo customer and they won't self-serve. A founder who can actually sell this buyer is the thing most teams in this category can't buy at any price.

Proof

### The 2013 email chain

Dated evidence you had the thesis before it was obvious. Converts "guy with an idea" into "guy who's been right and waiting." Deck opener: the email on screen with the date highlighted, then scroll into what you built.

Narrative

### The denial letters

Gatekeepers who said no, plus the MIT rejection. Framed on the wall is a photograph that ends up in an article. Free, and it can't be manufactured.

Channel

### On camera

Most people who can build this won't get in front of a lens; most people who make content aren't building anything. Being both is a genuine niche, and it's how a company with no ad budget gets distribution.

Network

### Local operators

30A and Destin relationships, and a path to a multi-unit franchisor. Money with no portfolio conflict, who are customers and references as well as capital, and who will never tell you to go partner with Toast.

Method

### Playing dumb

Asking someone to explain what you already understand tells you what they know, how they think, and whether they're honest about their limits. People reveal more teaching than defending. Most useful tool you'll have interviewing CTOs.

### How to position it

Be careful with "I know more than tech people." A strong engineer finds the gaps in ten minutes — everyone has them — and if you've claimed otherwise you've spent credibility you didn't need to spend. The stronger line, and the true one:

"I'm not an engineer. I know this business, this customer, and how every piece fits together better than anyone. I need someone who knows the systems better than I do."

Same rule with the prediction ledger: specificity beats magnitude. Three dated, checkable predictions land harder than "I predicted 90% of it." You have receipts — receipts beat claims, and you don't need the claim once you show the receipt.

### Focus, resolved

"Focus on one thing" and "the pieces only work together" are both right — they're about different things.

The architecture has to be broad. Email ingestion without execution is a parser. Execution without verification is a liability. That's design, not scope creep.

The go-to-market has to be narrow. Amazon sold books. AWS launched with S3. Both had the whole thing in mind and neither led with it.

Build the platform, sell one sentence. You keep the entire vision; focus only has to happen in the sales call, which is the one place you're already better than anyone.

Self-knowledge  The instinct to avoid the comfortable six figures is real and rare. But the risk doesn't go away when this works — it gets bigger, right after the first good quarter. What protects against it isn't discipline, it's obligation: employees whose rent depends on you, agencies with books of business, businesses that would be stranded. Build those in early and they'll hold you to it when you don't feel like being held.

18

## Risks

#### App anti-automation detection

Test week oneSome apps — banking especially, via Play Integrity — refuse to run with an active accessibility service. This is the only item that could be a hard wall rather than a hard problem, and it costs a weekend and one phone. It determines your addressable market.

#### Flow brittleness

Replay, then verifyPure vision agents land 60–85% on novel multi-step tasks — fine for hours, unacceptable for invoices. Recorded deterministic paths plus mandatory end-state verification gets to ~98%, and a failed verification is a fleet signal rather than a customer complaint.

#### Scope

Ship P2 before P4Immutable OS, model orchestrator, GUI agent, data plane, marketplace, directory, hardware — each is a company. Only one sells. Software on the customer's own hardware buys revenue and evidence before you commit to inventory you can't return. And the documents have started auditing each other — 643 repos catalogued, no customer in any of them.

#### Email template churn

Same machineFareHarbor redesigns its confirmation and your parser breaks. Fingerprint the format, fail loudly rather than parse wrong, re-map once, push to everyone.

#### Phone as a wear item

Certify, don't shipA random $40 Android reintroduces the hardware matrix. Publish a supported device list — Moto G, Nokia/HMD, Samsung A-series, refurb Pixel. Avoid Xiaomi MIUI, Oppo ColorOS, Vivo — aggressive battery management silently kills the accessibility service, the single most likely failure mode in the design. And duty-cycle USB power in the cradle: charge to 80%, cut, drift to 60%. A phone pinned at 100% swells.

#### Overselling

Never claim smarterLocal models trail frontier models and customers notice in a week. Same mistake with the free app store — self-hosted alternatives are worse than the paid thing. Frame both as generosity, not replacement. Sell private, flat-fee, offline-capable, yours.

#### Single-vendor concentration

Two verticals earlyIf 80% of flows live inside one POS vendor, their roadmap is your roadmap. Same for payment volume — no vertical past ~35%.

#### Support cost

White labelConsumers and small businesses generate 10–50× the tickets of enterprise admins. Agencies owning tier-1 is the structural answer; the approval queue and a one-button Recover are the product answers.

#### Data protection without a pile

Customer-held backupA business running invoicing on your box will call you when a drive fails. Encrypted backup to a destination they choose — their NAS, their bucket — with a key you never hold. Protected, and you still can't read anything.

#### Fleet blindness

Cert rack + opt-in ringNo telemetry means no canary signal. Replace it with your own certification rack and a voluntary early-access ring. Don't pretend it's free.

### The test that makes "decentralized" true

If you shut down tomorrow, does the box still work? Local data, local execution, last-known-good flows cached, no phone-home required to function. If yes, the claim holds and nobody else in the category can make it. If no, it's marketing and someone will find out.

Say it in the sales call — "if I go out of business, your machine keeps working" — it answers the biggest objection a small business has about buying from a company they've never heard of.

19

## What to do next

### This week

Buy one unlocked mid-range Android and a working SIM. One mini PC, 32GB+.

Install the real apps a Destin charter or restaurant uses. Turn on an accessibility service. See what still runs. That answer determines everything else.

scrcpy mirroring, adb sending input. One afternoon.

Dump the UI tree as structured text.

Pick one flow — business hours in Google Business Profile. Record a human doing it.

Replay it. Screenshot the result. Read it back and confirm the hours changed.

Film it in one unbroken take, thirty seconds, no edits.

### That video is the company

Your first ten customers, your first hire, your fundraise. Someone says "update my hours" out loud and a real business's real listing changes on a real account, with proof. Nobody has to be told what it means.

Build it before you buy inventory, file a trademark, or design a screen.

### Phases

|  | When | Goal | Done when |
| --- | --- | --- | --- |
| P0 | Wk 1–4 | Prove remote control on one flow | You say "update my hours to 9 to 5" and get a screenshot proving it happened. |
| P1 | Wk 5–12 | Flow library + approval board | Three businesses run five flows each, unattended, two straight weeks. |
| P2 | Wk 13–20 | Ship software, not hardware | Twenty-five businesses paying monthly, zero boxes shipped. |
| P3 | Wk 21–32 | The churn machine | A real app redesign detected, re-mapped and pushed fleet-wide inside 24 hours, no tickets. |
| P4 | Wk 33–48 | The appliance | 100 units pass the certification suite, shipped to existing software customers first. |
| P5 | Year 2 | Widen | Model catalog, voice, regulated tier, multi-location fleet SKU where the customer holds the keys. |

### The weekly loop that is the subscription

Mon        fleet health — which verifications failed over the weekend
Tue–Wed    re-map broken flows, test on the certification rack
Thu        build and sign the flow pack, canary 5%, watch
Fri        staged rollout, changelog written for a restaurant owner
Ongoing    onboard new apps, add models, grow the shared library

If this loop runs, the business works. If it stops for a month, customers find broken flows before you do — and that's the only way this product dies.

### Hiring the CTO

Not a cloud/SaaS architect (wrong instincts — they'll rebuild what you're attacking), not an ML researcher (the agent is deliberately dumb), not a big-company CTO (they manage; you need hands on).

Yes: a systems and infrastructure engineer who has shipped physical product with software on it. bootc, Yocto, Buildroot, Home Assistant OS. Fluent in Linux, containers, systemd, OTA. Thinks in assembly, not invention.

Where: Home Assistant, Fedora IoT, Universal Blue and bootc contributor communities — they've already solved your OS problem for fun. Locally, Eglin and Hurlburt have a real concentration of embedded Linux engineers.

What makes it work: their job is to say no, and yours is to accept it sometimes. A CTO who can't slow you down is useless; a founder who won't be slowed will churn through three of them.

### The one sentence

"Your website shows what's actually available, right now, across every platform you're on — so people can book you direct instead of through the site taking twenty percent."

Every charter, marina, salon and rental operator on the Gulf Coast understands that immediately, and most of them are already angry about the commission. The architecture has to be broad; the sales call has to be narrow. You get to keep the whole vision — focus only has to happen in the one place you're already better than anyone.

20

## Code and companions

### What exists in the repo

Branch claude/redhat-model-hardware-sales-iejnvo on the-ghost-ai-. Main is untouched.

ghost/flow.py       the script format — selectors not coordinates,
                    {{variables}}, content-hashed identity
ghost/runner.py     fingerprint pre-flight → steps → read-back verify
                    → run record with screenshots
ghost/device.py     adb: read the screen as nodes, tap, type, screenshot
ghost/recorder.py   map a flow by doing the task once
ghost/pack.py       bundle flows as OCI artifacts, cosign-signed,
                    oras push/pull, refuses unverified installs
platform/           assembly map + Podman quadlets for the foundation
                    spine (Postgres, Keycloak, zot, ContextForge)

Honest note on that code: device.py and recorder.py duplicate uiautomator2 and Maestro Studio and should be replaced by them. What's worth keeping is the layer Maestro doesn't have — refuse-to-act gating, read-back as proof rather than assertion, the run record, and pack/sign/push. That thin layer is the owned contracts; everything under it is borrowed.

### Flow format

flow: google_business.update_hours
version: 1
app: com.google.android.apps.town.businessmessaging
requires: [day, open, close]

fingerprint:                    # must be true before we touch anything
  - text: "Business hours"

steps:
  - tap: {text: "{{day}}"}
  - clear: {id: open_time}
  - type: {id: open_time, value: "{{open}}"}
  - tap: {text: "Save"}

verify:                         # must be true after, read off the screen
  - contains: "{{open}}"

Verbs: launch · stop · tap · type · clear · wait · sleep · back · home · scroll · assert. Deliberately small — a flow anyone can read is a flow anyone can fix at 2am when an app redesigns. Selectors: text (exact), contains, id (resource-id short name), desc, cls, clickable.

### Companion documents

Build Plan — phases P0–P5 with done-when gates, the weekly ops loop, economics, risk register, first thirty days.

Parts Catalog — the full component list by layer with use / study / careful / skip verdicts on each, including licenses that matter for shipping hardware.

Working record, revision two — adds the six unsolved problems, IBM/Red Hat findings, modularity rules and the thirteen wires, IP and credit posture, founder assets, and the code reference.

Revision one notes. Phase durations assume a small team and will move; the dependency order should not. Vendor claims, pricing and product details should be re-verified against first-party sources before being used in legal, investment or public marketing contexts.

PART III

The Build Spec

Data placement, the business record, ingestion, capabilities, the app contract, surfaces, isolation, build order.

Platform Architecture

How to build the foundation once so every app after it takes a week. Data placement, the record, ingestion, capabilities, the app contract, surfaces, the App Store pipeline, isolation, repo layout, and the order to build it in.

01

## The one rule

### Apps never own data. Apps are views and behaviors over one shared business record.

Get this wrong and you have four SaaS products that need reconciling forever. Get it right and app number seven takes a week.

Everything in this spec exists to enforce that rule mechanically, so it can't be violated by accident at 2am when a feature is due.

02

## Where data lives

The question that determines everything else. A tourist scanning a QR code at 9pm on a Saturday cannot depend on a mini PC in a restaurant's back office being reachable — but they also don't need any private data.

### Private truth lives on the node. Public projections live on the edge. The node is the only writer.

NODE  (box on the counter, or a cloud container)
  canonical private state — customers, transactions, credentials,
  visits, bookings, observations, the ledger
  the ONLY thing that writes
        │
        │  builds a projection — publishable fields only,
        │  signed, versioned, ~kilobytes
        ↓
EDGE  (cloud, read-only, CDN-fronted)
  serves: public page · widget · QR target · JSON-LD · MCP endpoint
  holds nothing private, can never write back
        │
        ↓
  tourists · AI agents · partner directories · chambers

### Why this shape and not the alternatives

Everything in the cloud contradicts the entire product thesis and puts you in the breach-liability business.

Everything on the box means a QR menu goes dark when their internet drops, which is a support call per outage and a bad experience for a customer who isn't yours.

The split gives you CDN-speed public surfaces, zero private data in the cloud, and graceful degradation — if the node dies, the edge keeps serving the last projection. Stale, but alive.

Property  The edge is write-incapable by construction, not by permission. There is no code path from the edge back into the node. That's what makes "we can't see your data" a structural claim rather than a promise.

### What's in a projection

projection/v1/{business_id}/{version}.json   (signed)

  business    name, hours, location, contact, policies
  items       name, category, price, modifiers, dietary,
              rating_avg, rating_count        ← aggregates only
  resources   kind, name, available_count      ← counts, never who
  reviews     rating, body, item_ref, date     ← no customer identity
  availability slots with remaining counts
  updated_at, expires_at, signature

The exposure rules decide what enters a projection. Nothing else can. A field that isn't in the projection schema physically cannot reach the internet.

03

## The node runs anywhere

This is the design decision that makes your free tier possible without a second codebase.

### A node is a node whether it sits on their counter or in your cluster.

Same containers, same schema, same capabilities, same everything. Only the location differs.

| Tier | Node location | Ingestion | Execution |
| --- | --- | --- | --- |
| free | your cloud, one container per business | email forward only | none — read and project only |
| software | their hardware | email + QR + POS | their phone, their browser |
| ghost | the box you sold them | all sources | all executors, local models, voice |

The upgrade is a migration, not a rewrite. A free-tier business that buys a box gets their node shipped to the hardware — same data, same schema, same apps, new location. That path has to exist from day one or the free tier becomes a dead end you'll have to rebuild.

Requirement  Nothing in the node may assume it is on owned hardware. No hardcoded paths, no assumption of a local phone, no assumption of a GPU. Every capability declares what it needs and degrades cleanly when it isn't there.

04

## The business record

One schema, shared by every app. Notice which tables multiple apps touch — that overlap is the entire reason the record exists.

-- identity and scope
business(id, name, legal_name, vertical, created_at)
location(id, business_id, address, geo, timezone)
member(id, business_id, person_id, role)
node(id, business_id, kind[box|cloud], pubkey, enrolled_at, last_seen)

-- the operating record
resource(id, business_id, kind, name, capacity, attrs)
item(id, business_id, name, category, price_cents, attrs, active)
item_modifier(id, item_id, name, price_delta_cents)
booking(id, business_id, resource_id, channel, external_ref,
        starts_at, ends_at, party_size, status, amount_cents, customer_id)
visit(id, business_id, started_at, ended_at, table_ref, ticket_ref, total_cents)
visit_item(visit_id, item_id, qty, price_cents)
review(id, business_id, visit_id, item_id, rating, body, verified, published_at)

-- private tier, never projected
customer(id, business_id, phone_hash, email_hash, consent, first_seen)
credential_ref(id, business_id, service, vault_ref)   -- never the secret

-- provenance: the table you cannot add later
observation(id, business_id, entity_type, entity_id, field, value,
            source, source_ref, observed_at, confidence)
canonical(business_id, entity_type, entity_id, field, value,
          resolved_at, confidence, from_observation_id)

-- action and proof
action(id, business_id, capability, args_hash, requested_by,
       constitution_version, policy_decision, executor,
       started_at, finished_at, status)
evidence(action_id, kind, hash, path, expected, observed)

-- flows
appmap(id, target_app, target_version, capability, version, digest, status)
appmap_run(id, appmap_id, node_id, action_id, result, drift_signature)

-- apps
app(id, package, version, manifest, signature, certified_at)
install(id, business_id, app_id, installed_at, settings)
grant(id, install_id, capability, scope, purpose, expires_at, revoked_at)

### How canonical works

canonical is a materialized view, not a hand-maintained table. A new observation lands, the resolver recomputes that one field, writes the result. Never UPDATE item SET price — always insert an observation and let resolution decide.

resolution policy, per field class:
  1  source rank      menu price:  POS > website > Google > Facebook
                      hours:       owner declaration beats everything
  2  staleness decay  40 minutes old outranks 6 days old;
                      both decay toward unknown
  3  escalation       two high-trust sources disagreeing past a
                      threshold is an owner question, not an
                      automatic resolution

Cannot retrofit  Provenance is the one thing you cannot add afterward. If you write values directly for six months and then decide you want source tracking, you have six months of data with no origin and no way to reconstruct it. Build the observation table before the first ingestion runs.

### One writer per field

| Field | Sole writer |
| --- | --- |
| booking.status | availability app |
| item.price_cents | menu app (via POS observation) |
| review.rating | reviews app |
| visit.* | ingestion, never an app |
| canonical.* | the resolver, never an app |

Two writers on one field is a conflict you will never fully solve. Enforce it in the capability registry, not in a code review.

05

## Ingestion pipeline

SOURCE            →  NORMALIZE  →  OBSERVATION  →  RESOLVE  →  CANONICAL  →  PROJECT

email forward        parser per       insert            source rank    materialized   signed
  biz-a7f3@in...     vendor+format    (never update)    + decay        view           bundle
QR scan              scan event
POS read             ticket parse
remote-control read  screen read
owner text-back      declaration
partner feed         iCal / API

### Email ingestion, concretely

Unique inbound address per business — biz-a7f3@in.yourdomain.com. Never one shared inbox you parse for hints. Routing must be unambiguous from the envelope, and it means you can revoke one business's ingestion without touching anyone else.

Parsers are versioned and fingerprinted. Each parser declares the vendor, the format signature it expects, and what it extracts. A format mismatch means quarantine and alert, never a best-effort parse. A wrong booking is worse than a missing one.

Raw mail is retained (encrypted, on the node) until the parse is confirmed, so a fixed parser can reprocess history.

Idempotency on (vendor, external_ref) — the same confirmation forwarded twice must not decrement inventory twice.

Onboarding  Rank the setup paths by friction: 1 add your address as a second notification email inside the vendor's settings — Toast, Square and FareHarbor all allow it, zero Gmail involvement. 2 a Gmail filter plus a verified forwarding address, two minutes in the UI. 3 an Apps Script, last resort — "run this script" kills conversion at the exact moment you need it to feel like nothing.

### Inventory derivation

declared capacity (owner)           6 jet skis
  − confirmed bookings (all channels, from email)
  + cancellations
  − manual decrements (walk-ins, phone)
  − safety hold (configurable, covers email lag)
  = published availability

reconcile:  read real platform state through the remote control
            on a schedule; compare; flag drift

Email lag is 30 seconds to two minutes. Hold a safety slot — show 4 when you have 5 — configurable per business and tightened as you accumulate real lag data.

06

## The capability layer

The seam. Apps, agents, the phone assistant, developers and your own code all go through exactly this and nothing else.

### A capability is a postcondition plus executors

capability: menu.update_price
  args:          { item_id, price_cents }
  postcondition:
    subject:     item{item_id}
    predicate:   price == price_cents
    surfaces:    [website, google, facebook, qr_menu]
    observable_by: [api.read, browser.read, android.read]
  risk:          high
  writes:        [item.price_cents]
  idempotency:   (item_id, price_cents)
  compensation:  roll_back_applied_surfaces
  settle_window: 120s

Defining capabilities by what must become true rather than by a sequence of steps is what makes executors interchangeable by construction, and it lets verification be derived from the contract instead of written per-executor.

### Every call follows the same path

caller (app | agent | voice | SMS | developer | MCP)
   ↓  ActionSpec   capability, args, requested_by, purpose
   ↓  constitution  bind the version in force right now
   ↓  policy        ALLOW · ALLOW_WITH_CONSTRAINTS · REQUIRE_APPROVAL · DENY
   ↓  credential    scoped token, never the raw secret
   ↓  router        score executors: login state, health,
                    determinism, reliability, cost, latency, risk
   ↓  execute       api | browser | android | linux | workflow | human
   ↓  verify        read back on a DIFFERENT path than wrote
   ↓  evidence      screenshot, hash, observed vs expected
   ↓  ledger        append-only, immutable

Four possible results, not two: VERIFIED, UNVERIFIABLE_YET (a schedulable state, not an error — propagation delay is normal), PARTIAL, CONTRADICTED.

### The starting capability set

read    business.get            item.list             review.aggregate_by_item
        resource.availability   booking.list          visit.list
        customer.cohort_count   ← count only, never rows

write   business.update_hours   item.update_price     item.mark_unavailable
        booking.create          booking.cancel        review.publish
        offer.send_to_cohort    ← returns a count, never a list

surface page.publish            widget.render         qr.generate
        notify.send             projection.build

system appmap.run              appmap.report_drift   ledger.append

Rule  customers.list does not exist and never will. If a capability's return type is rows of personal data, the whole consent architecture is already lost. Counts, aggregates and actions — never records.

07

## The app contract

Yours and a third-party developer's declare exactly the same thing. That symmetry is what makes it an ecosystem instead of a codebase with plugins.

app: restaurant.menu
version: 1.2.0
vertical: restaurant
display: { name: "QR Menu", icon: menu, category: storefront }

reads:
  - item.list
  - review.aggregate_by_item
  - business.get

writes:
  - visit.record_scan

surfaces:
  public_page: { template: menu, blocks: [header, sections, ratings] }
  qr:          { target: public_page, per: table }
  widget:      { sizes: [full, compact] }
  agent_api:   { schema: [Menu, MenuItem, Offer, AggregateRating] }
  voice:       { intents: [whats_on_menu, item_price, is_available] }

settings:
  show_ratings:      { type: bool, default: true }
  currency:          { type: enum, values: [USD], default: USD }
  sections:          { type: list, of: string }
  hide_unavailable:  { type: bool, default: true }

requires:
  ingest: [pos]          # optional — degrades without it
  apps:   []

events:
  emits:   [menu.scanned, menu.item_viewed]
  listens: [item.price_changed, item.marked_unavailable]

data:
  owns:   []             # apps own nothing
  scopes: [business, item, review, visit]

### Six rules the manifest enforces

Apps never touch the database. They call capabilities. That seam is what lets you swap storage, add caching, enforce policy and write the ledger without touching app code.

Apps own no tables. data.owns is always empty. If an app needs to persist something private to itself, it gets a namespaced key-value scope — never a table in the record.

Surfaces are declared, not built. The app says which surfaces it uses and what blocks to render; the platform renders them. Otherwise you've built seven websites.

Settings are declared, not coded. The platform renders the owner UI from the schema. Otherwise your owner UI becomes seven config screens.

Dependencies are explicit and degrade. requires.ingest: [pos] means the app works better with POS and still works without it. Hard dependencies block install; soft ones show a banner.

Events are declared both ways. What it emits and what it listens for, so the platform can wire it without the app knowing who else exists.

08

## Surfaces

Build six once. Every app gets all six free, forever.

| Surface | Runs on | What the app declares |
| --- | --- | --- |
| public_page | edge | template + ordered blocks |
| widget | edge (iframe / script) | sizes and which blocks |
| qr | edge target, node-generated | target surface, granularity (per table, per boat, per room) |
| sms | node, via the SIM | intents it answers, messages it sends |
| voice | node | intent names and slots |
| agent_api | edge | JSON-LD types + MCP tool schema |

### Block rendering

An app declares blocks. The platform owns the templates, the theme, responsiveness, dark mode, SEO and accessibility. An app cannot ship its own CSS or its own page.

blocks: [header, hours, sections, ratings, cta_book, reviews, map]
      ↓
platform renders into:  public page · widget · JSON-LD · voice response

This is why app #7 costs a week. It writes a manifest and some capability calls; it never writes a page, a stylesheet, a settings screen, a QR generator or an SEO tag.

### The agent surface is not optional

Every public page emits Schema.org JSON-LD, an MCP endpoint, llms.txt, and /.well-known/agent-card.json — from day one, before anyone asks for it. A restaurant menu as a PDF is invisible to AI. Being the source AI assistants query is an infrastructure position you only get by being there first.

public  JSON-LD + llms.txt        free, anonymous, scrapeable
        ↓
identified  MCP / A2A            live availability, item ratings,
                                 booking — requires an identified client

→ you get presence from the first, telemetry and the relationship from the second

09

## Events

ingestion  →  emits  booking.created, item.price_changed, visit.completed
resolver   →  emits  canonical.changed
apps       →  emit   menu.scanned, review.published, offer.sent
executors  →  emit   action.verified, appmap.drifted
schedule   →  emits  cron.daily, cron.hourly

           ↓ NATS on the node ↓

apps listen      projection rebuild      rulebooks (Event-Driven Ansible)
                                          → re-map drifted flow
                                          → alert the owner
                                          → route to fallback executor

Discipline  Events carry identifiers, not payloads. booking.created{booking_id}, never the booking object. The listener calls a capability to read what it's allowed to read. Payload-carrying events leak data past the policy layer and you'll never find all the places it happened.

10

## The App Store pipeline

DEVELOP    SDK scaffolds a manifest + a sandbox node with seeded data
              anextgent dev init · anextgent dev run · anextgent dev test
    ↓
SUBMIT     push to your registry as an OCI artifact
    ↓
CERTIFY    syft      → SBOM
              grype     → CVEs
              trivy     → config and secrets
              scancode  → license compatibility
              manifest  → schema valid? capabilities exist? scopes minimal?
              Playwright→ surfaces render on all six
              Conforma  → policy gate: all of the above pass
    ↓
SIGN       cosign → rekor (public transparency log)
    ↓
PUBLISH    catalog entry, tier: community | compatible | verified | certified
    ↓
INSTALL    owner sees a grant screen:
              "QR Menu wants to read your menu items, ratings and
               hours, and record scans. It cannot see customers."
              → grants recorded per capability, per purpose, revocable
    ↓
RUN        WASM module on the business's own node,
              no network egress, only approved host calls
    ↓
BILL       platform handles subscription or one-time;
              developer gets paid; dependency authors get their share

### Certification tiers

| community | Manifest valid, scans pass. No guarantee. |
| --- | --- |
| compatible | Automated tests pass on current platform version. |
| verified | Reviewed and tested by you. |
| certified | Specific versions, specific hardware, support commitment. |

That ladder is a Red Hat innovation and it's how you monetize trust around open source later. Build the field now even if only two tiers are live.

### What makes apps compound instead of accumulate

An app that only consumes capabilities adds one app. An app that publishes one makes every future app easier. The registry knows exactly which app called which — so pay dependency authors from the apps built on them, publish the formula, and publish the payouts. Nobody else can measure this, because nobody else has a registry in the middle.

11

## Isolation and tenancy

one business  =  one node  =  one database  =  one key

  no tenant_id column anywhere in the record
  no cross-business query is possible, because there is no
  cross-business connection to make

Tenant-column multi-tenancy is cheaper to build and leaks eventually — one missing WHERE business_id = and you've had a breach. Node-per-business makes the leak impossible rather than unlikely, and it's what your whole posture depends on.

### Inside a node

| Runs as | Isolation | Why |
| --- | --- | --- |
| platform services | Podman + Quadlet | trusted, your code |
| first-party apps | WASM (Extism / wasmtime) | same rules as everyone else — no privileged path |
| third-party apps | WASM, no network egress | physically cannot phone home; only approved host functions |
| untrusted / heavy | gVisor or Firecracker | kernel-level boundary when needed |

Critical  Your own apps run under the same restrictions as third-party ones. The moment first-party code gets a privileged path to the database, the platform stops being a platform and developers will find out. It also means you discover the SDK's gaps by using it.

### Return shaping — the leak nobody plans for

A developer with enough narrow questions reconstructs the dataset. "How many ordered scampi," filtered a thousand ways, rebuilds the customer list one count at a time, and every individual query looks harmless.

Minimum cohort size — results under N (10–25) return nothing

Query budget per grant — not just rate, total questions against a dataset per period

Aggregates only for analytics scopes — action scopes act, they don't report

Enumeration detection in the ledger, flagged to the business

12

## Repo layout

anextgent/
  contracts/          ← the owned layer. changes here are versioned events.
    capability/         capability definitions, postconditions, risk
    record/             schema + migrations
    manifest/           app manifest JSON Schema
    actionspec/         the request object
    projection/         what may be published
    constitution/       authority schema

  node/               runs on a box OR in your cloud — identical
    ingest/             email · qr · pos · remote-read · owner-text
      parsers/          per vendor, versioned, fingerprinted
    resolve/            observation → canonical
    registry/           capability registry + router
    policy/             constitution + policy engine + credential broker
    execute/            android · browser · linux · api · workflow · human
    verify/             per-capability postcondition checks
    ledger/             append-only
    project/            builds signed public projections
    host/               WASM app host + host functions
    surface/            sms · voice

  edge/               cloud, read-only, no private data
    page/ widget/ jsonld/ mcp/ qr/

  control/            cloud
    identity/ entitlement/ fleet/ appstore/ billing/ metering/

  apps/               first-party — no privileged access
    menu/ availability/ reviews/ booking/ songrequest/

  sdk/                what a developer installs
  factory/            flow mapping, cert pipeline, parser authoring
  os/                 bootc image, quadlets, provisioning

Discipline  contracts/ is the only directory that is truly yours forever. Everything else is an implementation of something in it. A change there is a versioned event with a migration path — never an edit.

13

## Technology per component

| Component | Use | Why |
| --- | --- | --- |
| node runtime | Podman + Quadlet | systemd units, no daemon, no Kubernetes, identical on box and cloud |
| node OS | bootc + ostree + greenboot | one signed image, atomic swap, automatic rollback |
| node database | Postgres | one per node. Same engine cloud and box — don't run SQLite in one and Postgres in the other |
| embeddings | pgvector | already there |
| events | NATS | lightweight, runs on a node, no ZooKeeper |
| app sandbox | Extism + wasmtime | host functions are the only surface; no egress |
| durable jobs | Temporal | survives crash, reboot, a sleeping phone; resumes exactly |
| rulebooks | Event-Driven Ansible | sources → rules → actions, already written |
| android | ADB + uiautomator2 + scrcpy | uiautomator2 is the only runtime executor; Maestro stays in the factory |
| browser | Playwright | also your verifier for web postconditions |
| parsing | Tika + Docling + langextract | don't write a parser per file type |
| inference | llama.cpp + llama-swap, litellm in front | hot-swap, process isolation, one endpoint |
| guardrail | Granite-Guardian on vLLM | called by the policy engine, no Kubernetes |
| voice | Wyoming + openWakeWord + silero-vad + faster-whisper + Kokoro | each stage swappable; Piper is archived |
| intents | hassil | deterministic routing before spending a model call |
| identity | Zitadel | OIDC, passkeys — don't build auth |
| authorization | SpiceDB | owner→business, agent→VAPP, device→workspace |
| secrets | OpenBao | behind the credential broker; apps get refs, never secrets |
| registry | Quay (cloud) + zot (node) | OS images, apps, flow packs — one warehouse |
| signing | cosign + rekor | and put constitution versions and appmap promotions in the log, not just images |
| entitlement | Candlepin | what did they buy, what may this node install |
| fleet | Foreman / flightctl | evaluate flightctl before writing fleet code |
| edge | Next.js on a CDN | static projections, near-zero cost |
| owner UI + phone | Flutter | BSD-3, one codebase for wall screen and mobile, no Qt licensing |
| wall screen | cage (Wayland kiosk) | one app fullscreen, no desktop to fall out of |
| page builder | Puck | owner-editable public pages over the same blocks |
| TV nav | Norigin Spatial Navigation | D-pad and remote |
| payments | Stripe Connect | destination charges; decide dispute liability deliberately |
| billing / metering | Lago | entitlement is "may they," metering is "how much" |
| networking | headscale / WireGuard | phone app → node, point to point, nothing readable in the middle |
| backup | restic + Litestream | to a destination they choose; you never hold a key |
| export | xlsx writer from Postgres | the artifact that makes "you own it" legible |

14

## Build order

Every milestone produces something demonstrable. Build out of sequence and you rework each step.

### Phase A — the record and the seam · weeks 1–5

contracts/record — schema for one vertical, plus observation and canonical

node/resolve — source rank, staleness decay, escalation

contracts/capability + node/registry — the first 15 capabilities

node/ledger — append-only from the very first write

node/policy — constitution, the four-state ladder, credential broker

Demo  A capability call that resolves policy, executes nothing, and writes a ledger entry. Boring, and everything depends on it.

### Phase B — ingestion and projection · weeks 6–10

node/ingest/email — unique inbound address, parser framework, quarantine, idempotency

Three real parsers — one POS, one booking platform, one review notification

node/project — signed projection bundles

edge/ — page renderer, widget, QR target, JSON-LD, MCP, llms.txt, agent card

Demo  A business forwards booking emails and a live public page appears with real availability. That alone is the free tier — no box, no phone, no install.

### Phase C — the app host · weeks 11–14

contracts/manifest + node/host — WASM host, host functions, capability-scoped

Block rendering — the app declares, the platform renders

Settings schema → owner UI generation

Install, grant, revoke

sdk/ — init, run, test against a seeded sandbox node

Demo  A hello-world app with fifteen lines of manifest gets a public page, a widget, a QR code, an agent endpoint and a settings screen — none of which it wrote.

### Phase D — the first apps · weeks 15–22

In dependency order. Each needs the one before it.

QR Menu — no ingestion required, immediate value, seeds item

Reviews — needs visits, which need scans plus POS

Availability — needs email ingestion. Most valuable, most complex

Booking — needs availability

### Phase E — execution · weeks 23–30

node/execute/android — adb, uiautomator2, scrcpy

AppMap format, fingerprint gate, refuse-to-act

node/verify — read back on a different path

Fleet drift aggregation → rulebook → re-map → sandbox → canary → promote

SMS and voice surfaces

### Phase F — the store and the box · weeks 31+

Certification pipeline, signing, transparency log

Catalog, tiers, install flow, billing, dependency revenue share

bootc image, quadlets, factory provisioning, cert rack

Node migration — cloud tier to owned hardware

15

## The first four apps

| App | Reads | Writes | Surfaces | Needs |
| --- | --- | --- | --- | --- |
| menu | item.list · review.aggregate_by_item · business.get | visit.record_scan | page · qr · widget · agent · voice | — |
| reviews | visit.list · item.list | review.publish | sms · page · agent | menu, POS or QR |
| availability | resource.availability · booking.list | booking.create · booking.cancel | widget · page · agent · voice | email ingest |
| booking | resource.availability · business.get | booking.create · notify.send | page · widget · sms · voice · agent | availability, payments |

Look at the overlaps. Menu and reviews both touch item. Availability and booking both touch booking. Reviews needs visits that the menu app creates. If each owned its own copy you'd have four sources of truth for the same fields and permanent reconciliation work — which is exactly what four separate SaaS products are.

### Song requests is the proof the platform is real

QR on a stage → page → request → payment confirmation parsed → identity matched → artist notified. Zero new architecture. Five capabilities you already built. If it takes a week, the foundation works. If it takes a month, something in Phases A–C is wrong and you should fix that before app number six.

16

## What breaks if you skip

| Skip this | What happens | Recoverable? |
| --- | --- | --- |
| observation table | Six months of data with no origin, no confidence, no way to reconstruct. Conflict resolution becomes guesswork forever. | No |
| one writer per field | Two apps race on booking.status. Intermittent, unreproducible, and it corrupts customer-facing availability. | Painful |
| capability seam | Apps reach into the database. Policy, ledger and swappable storage all become impossible without rewriting every app. | No |
| node-per-business | One missing WHERE business_id = is a cross-tenant breach, and your entire posture is gone in one incident. | No |
| platform-owned surfaces | Seven apps, seven websites, seven settings screens. App #7 costs a month instead of a week. | Expensive |
| projection boundary | Private fields leak to the edge. The one mistake that ends the company. | No |
| ledger from write #1 | No audit history for the period you most need it, and Proof Ledger becomes a claim you can't back. | No |
| first-party apps sandboxed | Privileged shortcuts accumulate, the SDK's gaps stay invisible, and developers find out. | Painful |
| node location-agnostic | Free tier becomes a dead end with no upgrade path, and you rebuild it as a separate product. | Expensive |
| idempotency on ingest | A forwarded confirmation decrements inventory twice. You oversell. The customer loses trust in the number. | Painful |

Seven of those ten are not recoverable — they'd require rebuilding the foundation with live customers on it. They're all in Phase A and B, they're all cheap to do first, and every one of them is boring.

Still true  None of Phase E matters if an accessibility service can't run on the apps a Destin charter operator actually uses. One phone, one afternoon, before week 23.

Build spec, revision one. Phase durations assume a small team and will move; the dependency order between phases should not. Companion documents: the Playbook (strategy and economics), the Build Plan (phases and go-to-market), the Parts Catalog (component list with verdicts).

PART IV

The Build Plan

Phases P0–P5 with done-when gates, the weekly ops loop, economics, the risk register, the first thirty days.

Build Plan · Small Business AI Appliance

A box that runs a small business by operating the apps that business already uses — on a real Android handset with a real SIM — and a subscription that exists because those apps never stop changing.

BuyerSmall business owner

Price~$200/mo + hardware

SoldSubscription to upkeep

StackFully open source

First shipSoftware, not hardware

01 — The thesis

## You are selling churn absorption

Red Hat's subscription is not access to Linux. It is a promise to absorb upstream churn — kernel changes, CVEs, package breakage — so an enterprise never has to. Customers pay every year because upstream never stops moving.

Your upstream is different and far more volatile: the user interfaces of the apps a small business runs on. Toast redesigns the hours screen. Square moves a button. Google Business Profile ships a new layout. Every do-it-yourself automation in America breaks silently, and the owner finds out from an angry customer standing at a locked door.

Yours breaks too. The difference is that it breaks for about six hours.

01

A vendor ships a UI change to their app.

02

Post-action verification fails across the fleet. You know before any customer does.

03

You re-map that one flow. Once.

04

The fix is signed and pushed to every customer overnight.

05

Nobody noticed anything happened.

That is the entire product and the entire business model in one line. It also explains the economics: the flow library is shared. Mapping Toast's hours screen costs you the same whether you have four customers or four hundred. Your marginal cost for the 401st Toast customer is close to zero, and your value to them is identical.

It also means this can never be a one-time sale. The churn doesn't stop, so neither does the subscription — and unlike a feature subscription, the customer feels it the week you stop paying attention.

02 — Product

## Four parts, one appliance

Everything below is assembled from open source. Nothing here requires a vendor partnership, an API key, or anyone's permission.

The hand

### A real Android phone

Customer's own SIM, customer's own logins, done through each app's normal screens. A physical handset with a real IMEI defeats the emulator detection that blocks every container-based approach — and SMS two-factor simply works, because it is a phone.

The brain

### The orchestrator box

Local models decide what to do and read back what happened. Cloud models are optional and bring-your-own-key. The machine holds the memory, the flow library, and the business's context. Nothing leaves unless the owner sends it.

The face

### The wall screen

A ten-foot tile layout everyone already knows from a streaming box. Eight tiles, no menus, no filesystem. Glanceable from across the room, driven by a remote, a phone, or voice.

The brake

### The approval board

Three things need your OK. Each with a draft, a dollar amount, and a screenshot of what the agent is about to do. The agent proposes; the owner disposes. This is the trust mechanism and the support-ticket deflector in one.

03 — Stack

## What you actually build on

| Layer | Choice | Why this one |
| --- | --- | --- |
| OS base | Debian stable or CentOS Stream, image mode (bootc / OSTree) | One signed artifact per release. Atomic swap, automatic rollback on failed health check, zero migration scripts, identical on every unit. |
| Boot & integrity | systemd-boot + unified kernel image, Secure Boot with owner-enrollable keys | Locked by default, unlockable by whoever bought it. Sidesteps GRUB2 entirely. |
| Update transport | OCI registry + cosign signatures + public transparency log | Pull-only. You publish; devices choose. No pipe into anyone's machine means nothing to compel, steal, or target. |
| Phone mirror | scrcpy over USB | Already solved. Low-latency Android screen on the Linux box with passthrough input. Do not rebuild this. |
| Phone control | Custom Android Accessibility Service + ADB transport | Gives you the semantic UI tree — real buttons with real IDs — not pixel guesswork. The sanctioned mechanism for software acting on a user's behalf. |
| Flow engine | Record → replay → verify, vision model as fallback | Owner performs the task once; you capture the deterministic path. Replay is near-perfect; vision only covers what moved. Gets more reliable with use. |
| Inference | llama.cpp / vLLM, GGUF weights, LoRA hot-swap | One strong base resident in RAM plus small adapters. Specialization swaps in ~200 ms instead of reloading a 5 GB model. |
| Silicon | AMD Strix Halo (Ryzen AI Max+), 64–128 GB unified | Only affordable way to give a GPU that much addressable memory — and amdgpu is in-tree, which is what keeps the single-image architecture clean. |
| Tool protocol | MCP | The emerging standard for agent tool calls. Adopt it rather than inventing a plugin format nobody else speaks. |
| Human apps | Flatpak, curated remote | Sandboxed, versioned separately from the OS, and the free Linux catalog costs you nothing to include. |
| Local data | SQLite + sqlite-vec, LUKS full-disk, backup to a destination the customer picks | They get protection from a dead drive; you never hold a key and never hold their books. |
| Voice & SMS | The SIM in the phone | The business's own number. No third-party telephony vendor, no relay, no per-message cost, no unfamiliar caller ID. |

04 — Sequence

## Build order

Numbered because it is a real dependency chain, not a menu. Each phase exists to retire one specific risk before you spend money on the next.

P0Weeks 1–4

### Prove remote control on one flow

One laptop, one Android phone, one app, one task. Resist every urge to generalize.

scrcpy mirroring, ADB transport, accessibility service dumping the UI tree

Record a human changing business hours in Google Business Profile

Replay it. Screenshot the end state and read it back to confirm

Done when  You say "update my hours to 9 to 5" and get back a screenshot proving it happened.

P1Weeks 5–12

### Flow library and approval board

Turn one trick into a system. This is where the product becomes real.

Record-and-replay engine with per-app flow definitions

Verification on every action — never report success without visual proof

Approval queue UI, first version, on a plain monitor

Ten flows across three real businesses in your own city

Done when  Three businesses run five flows each, unattended, for two straight weeks.

P2Weeks 13–20

### Ship software, not hardware

Sell it before you manufacture anything. Customers bring their own mini PC and phone; you charge the subscription. This retires demand risk for the price of a Stripe account instead of the price of a container of inventory.

Installer, licensing, billing, onboarding that a non-technical owner can finish alone

Twenty to forty flows across two verticals — pick restaurants and one service trade

Done when  Twenty-five businesses are paying monthly and you have not shipped a single box.

P3Weeks 21–32

### Build the churn machine

The actual company. Everything before this was a demo; this is the thing customers renew for.

Fleet-wide breakage detection from verification failures

One-fix-maps-to-all pipeline with signed flow packs

Weekly release train: canary 5%, staged rollout, human-readable changelog

A certification rack running every supported app version

Done when  A real app redesign is detected, re-mapped, and pushed fleet-wide inside 24 hours — and no customer opens a ticket.

P4Weeks 33–48

### The appliance

Only now does hardware make sense, because you know exactly what people use it for.

bootc image pipeline, signing in an HSM, transparency log, staged rollout controller

Strix Halo box with a powered phone cradle and charge limiting

Ten-foot tile UI in Wayland kiosk mode

ODM order, factory provisioning, certification suite in CI

Done when  One hundred units pass the full certification suite and ship to existing software customers first.

P5Year 2

### Widen

Curated local model catalog — the one-click Hugging Face, quantized and tested on your exact box

Voice and inbound call handling on the business line

Regulated tier for clinics and firms: retention controls, compliance logging

Multi-location fleet SKU where the customer holds the management keys

05 — Operations

## The week that is the subscription

If this loop runs, the business works. If it stops for a month, customers start finding broken flows before you do — and that is the only way this product dies.

Mon

Fleet health. Which verifications failed over the weekend, and on which app versions.

Tue – Wed

Re-map broken flows. Test against the certification rack, not a developer's phone.

Thu

Build and sign the flow pack. Canary to 5% of the fleet. Watch.

Fri

Staged rollout to everyone. Changelog written for a restaurant owner, not an engineer.

Ongoing

Onboard new apps customers ask for. Add models to the catalog. Grow the library that every customer shares.

06 — Economics

## What it costs and what it returns

| Line | Figure | Note |
| --- | --- | --- |
| Subscription | $200 / mo | Flat. Not metered — a decisive advantage over per-token cloud AI for an owner who hates surprise bills. |
| Software-only tier | $150 / mo | Customer's own hardware. Your P2 product and your lowest-risk funnel. |
| Appliance, 64 GB | $2,495 | BOM roughly $1,100–1,500 at low volume. Hardware is the funnel, not the profit. |
| Appliance, 128 GB | $3,495 | For businesses running larger local models or several at once. |
| Phone | $200–400 | Include it. Controlling the handset model is what keeps your flow library testable. |
| 100 customers | $240K ARR | Plus hardware. Roughly one person's full-time churn loop supports this. |
| 500 customers | $1.2M ARR | Same flow library. The loop grows sublinearly — this is the leverage. |
| Replaces | $800–2,500 / mo | A part-time assistant, or the stack of disconnected subscriptions the owner is already paying for. |

The number that matters most is not ARR — it is flows per customer. A business running two flows will churn. A business running fifteen has moved its operations onto your box and will not leave. Instrument that from day one and treat it as the only retention metric.

07 — Risk register

## What will actually go wrong

#### App anti-automation detection

Test week oneSome apps — banking especially, via Play Integrity — refuse to run with an active accessibility service. This is cheap to check and it defines your addressable market. Run every target app on a real handset before you write a line of the flow engine, and keep a per-app go / no-go list.

#### Flow brittleness

Replay, then verifyPure vision agents land somewhere around 60–85% on novel multi-step tasks — fine for hours, unacceptable for invoices. Recorded deterministic paths plus mandatory end-state verification is what takes it to shippable, and a failed verification is a fleet signal, not a customer complaint.

#### Three hard products at once

Ship P2 before P4Immutable OS, model orchestrator, and GUI agent are each a company. Only the third one sells. Software on the customer's own hardware buys you revenue and evidence before you commit to inventory you cannot return.

#### Phone as a wear item

Charge limitingA handset pinned at 100% forever swells. Cap charge in the cradle, schedule reboots, watch for app auto-updates changing UIs overnight, and treat the phone as a serviceable part with a replacement path.

#### Overselling local model quality

Never claim smarterLocal models trail frontier cloud models and customers will notice within a week. Sell what is actually true and actually unavailable elsewhere: private, flat-fee, offline-capable, and theirs. You already said you are not trying to beat ChatGPT — keep that in the marketing, not just the strategy.

#### Single-vendor concentration

Two verticals earlyIf 80% of your flows live inside one POS vendor, that vendor's roadmap is your roadmap. Spread across at least two unrelated trades by P2 so no single app redesign can take down the business.

08 — Start here

## The next thirty days

Buy one unlocked mid-range Android handset and put a working SIM in it. Buy one mini PC with 32 GB or more.

Get scrcpy mirroring the phone and ADB sending input. One afternoon.

Write the accessibility service that dumps the UI tree as structured text. This is the foundation of everything.

Pick exactly one flow: business hours in Google Business Profile. Record a human doing it.

Replay it. Screenshot the result. Read the screenshot back and confirm the hours changed.

Film the whole thing in one unbroken take, thirty seconds, no edits.

### That video is the company

It is your first ten customers, your first hire, and your fundraise. Someone says "update my hours" out loud and a business's real listing changes on a real account, end to end, with proof. Nobody has to be told what it means.

Build it before you buy a single piece of inventory, register a single trademark, or design a single screen.

Working plan, revision one. Phase durations assume a small team and will move; the dependency order between phases should not. Every component named here is open source and available today.

PART V

The Parts Catalog

Every open-source component by layer with a use / study / careful / skip verdict.

Companion to the Build Plan

Every open-source component the appliance needs, grouped by layer, with a verdict on each. Opinions included — a list of sixty repositories without them is just more work for you.

Use Build on this Study Read it, don't depend on it Careful Real catch attached Skip Wrong tool here

The spine

## Nine repos carry the whole product

Everything else in this catalog is supporting cast. If you only cloned these nine, you would still have the shape of the machine.

Genymobile/scrcpy

Mirror and control the Android handset. Solved problem — do not rebuild it.

mobile-dev-inc/maestro

Declarative YAML mobile flows. The shape your flow library should take.

ggml-org/llama.cpp

Local inference, GGUF weights, LoRA adapter loading.

mostlygeek/llama-swap

Hot-swaps models behind one OpenAI-compatible endpoint. Your model manager, already written.

rhasspy/wyoming

The protocol that wires wake word → speech → intent → voice into one pipeline.

containers/bootc

The OS as a signed container image. Atomic swap, automatic rollback.

sigstore/cosign

Sign every image and flow pack; publish to a public transparency log.

modelcontextprotocol

How agents call tools. Adopt the standard instead of inventing a plugin format.

home-assistant/operating-system

Your closest living analogue. Read this one before you write anything.

Layer 00

## Reference builds — read these first

Four projects have already solved large parts of what you are attempting. Time spent reading them is the cheapest engineering you will ever do.

| Project | License | What it gives you | Verdict |
| --- | --- | --- | --- |
| home-assistant/operating-system | Apache-2.0 | The single most important repo in this catalog. An immutable appliance OS with A/B boot slots, RAUC over-the-air updates, and a non-technical owner on the other end. Same problem you have, already shipped to millions of devices. | Study |
| home-assistant/core | Apache-2.0 | The automation engine, the device abstraction, and the Assist voice pipeline. Also the business template: Nabu Casa sells the hardware and a cloud subscription while the Open Home Foundation holds the project. That is your model with the serial numbers filed off. | Study |
| ublue-os/bluefin · ublue-os | Apache-2.0 | Universal Blue builds polished, opinionated desktops as bootc images in public CI. The best worked example of the exact build pipeline you need for the OS layer. | Use |
| omacom/omarchy | MIT | Read manual/ for documentation standard, themes/ for how theming becomes a product feature, and install/hardware/ as a list of components to avoid. Do not adopt its mutable-Arch update model. | Study |

Layer 01

## Immutable OS and updates

| Project | License | Role | Verdict |
| --- | --- | --- | --- |
| containers/bootc | Apache-2.0 | Your OS pipeline. Boot a machine directly from an OCI container image. Build in CI, sign, push; devices pull and swap atomically. | Use |
| ostreedev/ostree | LGPL-2.1 | The content-addressed filesystem underneath bootc. Gives you file-level deduplicated deltas, so a full OS update downloads like a patch. | Use |
| fedora-iot/greenboot | LGPL-2.1 | The auto-rollback. Runs health checks after boot; a failed check reverts to the previous image before the owner ever sees a problem. This is what makes updates un-scary. | Use |
| rauc/rauc | LGPL-2.1 | Classic A/B slot updater — what Home Assistant OS runs. The right choice only if you go Buildroot/Yocto embedded instead of OCI images. | Careful |
| osbuild/osbuild | Apache-2.0 | Turns your bootc image into installable media — ISO, raw disk, the factory flash artifact. | Use |
| systemd-sysupdate | LGPL-2.1 | Minimal A/B image updater already in systemd. Worth knowing, but bootc gives you more for the same effort. | Study |
| mendersoftware/mender | Apache-2.0 | Full fleet OTA with a management server. Capable, but the server-side fleet model conflicts with your pull-only, no-access posture. | Skip |

Layer 02

## Boot integrity and signing

| Project | License | Role | Verdict |
| --- | --- | --- | --- |
| systemd-boot + UKI | LGPL-2.1 | Unified kernel images signed as one object. Simpler than GRUB2 and avoids its licensing entanglement entirely. | Use |
| Foxboron/sbctl | MIT | Secure Boot key management that a human can actually operate. Pair with mokutil so owners can enroll their own keys and unlock the machine. | Use |
| sigstore/cosign | Apache-2.0 | Signs every OS image and flow pack. Devices verify before staging. Keys live in an HSM. | Use |
| sigstore/rekor | Apache-2.0 | The transparency log. Devices refuse anything not publicly logged, which makes a targeted backdoor impossible rather than merely promised. This is the repo that turns your privacy claim into a proof. | Use |
| project-zot/zot | Apache-2.0 | Lightweight OCI-native registry. Simpler to self-host than Harbor and enough for a fleet in the thousands. | Use |
| fwupd/fwupd | LGPL-2.1 | Firmware updates through LVFS. Cheap to add and it makes the appliance feel like a real product rather than a PC in a case. | Use |
| tpm2-software/tpm2-tss | BSD-2 | Device identity sealed in the TPM. Backs entitlement without a user account, and disk encryption without a password prompt on a wall-mounted box. | Use |

Layer 03

## Android remote control — your core IP

Everything else in this catalog is assembly. This layer is where your actual product gets built, so use these to learn the technique rather than to inherit someone's architecture.

| Project | License | Role | Verdict |
| --- | --- | --- | --- |
| Genymobile/scrcpy | Apache-2.0 | Mirroring and manual control. Low-latency Android screen on the Linux box with input passthrough. Ships a server-side component you can drive programmatically. Non-negotiable. | Use |
| AccessibilityService (Android SDK) | — | You write this yourself and it is the heart of the product. It hands you the semantic UI tree — real buttons with real IDs and text — plus gesture dispatch. Structure beats pixels by a wide margin. | Use |
| mobile-dev-inc/maestro | Apache-2.0 | Read this for the flow format. Declarative YAML UI flows with built-in waiting and assertions — exactly the shape your flow library wants, and it already solved the tedious parts of element matching. | Use |
| openatx/uiautomator2 | MIT | Python control of Android UI. The fastest path to a working prototype in week one, before you write your own service. | Use |
| droidrun/mobilerun | open source | LLM-agnostic agent that inspects UI state, taps, types, and plans multi-step flows via CLI or Python. Closest working reference to your agent loop. | Study |
| sktyou/OpenGUI | open source | Android GUI agent built on standard AccessibilityService APIs, with a local REST API for remote driving. Good architecture reference for the service you will write. | Study |
| OpenBMB/AgentCPM-GUI | Apache-2.0 | An 8B on-device GUI agent model that takes phone screenshots and executes tasks. Your vision fallback when the accessibility tree goes blind on a WebView or canvas. | Use |
| google-research/android_world | Apache-2.0 | Your test harness. A benchmark of real Android tasks. Do not guess at your flow reliability — measure it against a standard suite and watch the number move. | Use |
| appium/appium | Apache-2.0 | The mature, heavyweight option. Built for CI test farms, not a live appliance — the ceremony costs more than it returns here. | Skip |
| waydroid/waydroid | GPL-3.0 | Android in a container on the Linux box. Tempting, but it forfeits the real SIM and gets flagged by exactly the POS and banking apps you need. The physical handset is the whole point. | Skip |

### Test detection before you build anything on this layer

Some apps refuse to run with an active accessibility service. Install every app in your target vertical on a real handset, turn your service on, and see what still works. One afternoon, one phone, and it tells you what your addressable market actually is.

Layer 04

## Local inference and the model catalog

| Project | License | Role | Verdict |
| --- | --- | --- | --- |
| ggml-org/llama.cpp | MIT | The engine. GGUF weights, quantization tooling, LoRA adapter loading, an OpenAI-compatible server, and first-class AMD support through ROCm and Vulkan. | Use |
| mostlygeek/llama-swap | MIT | Your model manager, already written. A single Go binary that sits in front of llama.cpp or vLLM, inspects the requested model, starts the right process, proxies the call, and evicts idle instances. Process isolation means one model crashing cannot take the others down. | Use |
| vllm-project/vllm | Apache-2.0 | Higher throughput and multi-LoRA serving, at the cost of a much heavier runtime. Right for a business box serving several staff at once; overkill for a single owner. | Careful |
| ollama/ollama | MIT | Easiest developer experience and great for your first two weeks. Hands you less control over quantization and memory than you will eventually want. | Careful |
| huggingface/huggingface_hub | Apache-2.0 | The client behind your one-click catalog. You mirror, quantize, test on your own SKU, sign, and serve — the customer never sees a model card or a config file. | Use |
| ROCm/ROCm | MIT | The AMD compute stack for Strix Halo. In-tree kernel driver is precisely what keeps your single-image OS architecture clean — the reason to pick AMD over NVIDIA here is architectural, not benchmark-driven. | Use |
| open-webui/open-webui | BSD-3 | A complete chat front end you can point at your stack today. Useful as internal tooling and as a design reference; not the ten-foot UI you will ship. | Study |

Layer 05

## Voice — speak to it and it works

Do not assemble this from scratch. The Wyoming protocol already defines the whole pipeline — wake word, speech-to-text, intent, speech-out — as swappable services, and it has been running in millions of homes for years.

| Project | License | Role | Verdict |
| --- | --- | --- | --- |
| rhasspy/wyoming | MIT | The glue. A simple protocol connecting each voice stage as an independent service. Adopt it and every component below becomes swappable without rewriting your pipeline. | Use |
| dscripka/openWakeWord | Apache-2.0 | Wake word detection. Train your own brand word — the phrase people say to your box is part of the product, not a config value. | Use |
| snakers4/silero-vad | MIT | Voice activity detection — knowing when the speaker stopped. Small, fast, and the difference between a natural exchange and an awkward one. | Use |
| SYSTRAN/faster-whisper | MIT | Speech to text. Sub-second on real hardware. Pair with whisper.cpp if you want one inference runtime across the whole box. | Use |
| hexgrad/kokoro | Apache-2.0 | Text to speech, 82M parameters. Natural output at a size that runs alongside everything else. This is your voice. | Use |
| rhasspy/piper | MIT | Archived October 2025 and read-only. Still works, still recommended in old tutorials — do not start a new product on it. Go to Kokoro. | Skip |
| pipecat-ai/pipecat | BSD-2 | Real-time conversational voice with interruption handling and barge-in. Reach for it when the wall box needs to hold a phone conversation rather than answer a command. | Study |
| speaches-ai/speaches | MIT | Wraps local speech-to-text and text-to-speech behind an OpenAI-compatible API. Convenient seam if you ever want to swap a cloud voice in for a customer who asks. | Use |

Layer 06

## Orchestration, tools and automations

| Project | License | Role | Verdict |
| --- | --- | --- | --- |
| modelcontextprotocol | MIT | How agents call tools. Spec plus SDKs plus a library of existing servers. Every capability on your box becomes an MCP server, and you inherit an ecosystem instead of inventing a plugin format. | Use |
| node-red/node-red | Apache-2.0 | Visual flow automation with a huge node library, genuinely open licensed, and light enough to run on the appliance. The right engine under your trigger-and-action layer. | Use |
| n8n-io/n8n | Sustainable Use | Excellent product, but not open source — its license restricts commercial hosting and redistribution. Shipping it inside a product you sell needs a commercial agreement. Know this before you build on it. | Careful |
| temporalio/temporal | MIT | Durable execution — a flow survives a crash, a reboot, or a phone that fell asleep mid-task, and resumes exactly where it stopped. Heavy, but retries and resumability are not optional when real invoices are involved. | Careful |
| langchain-ai/langgraph | MIT | Stateful agent graphs with checkpointing and human-in-the-loop interrupts — which maps almost directly onto your approval board. | Study |

Layer 07

## Interface, apps and data

| Project | License | Role | Verdict |
| --- | --- | --- | --- |
| flutter/flutter | BSD-3 | One codebase for the wall screen and the phone app. Permissive license with no commercial-embedded complications, unlike the Qt/QML route Omarchy took — which matters the moment you sell hardware. | Use |
| cage-kiosk/cage | MIT | A Wayland compositor that runs exactly one application fullscreen. Your ten-foot UI in kiosk mode, with no desktop for anyone to fall out of. | Use |
| flatpak/flatpak | LGPL-2.1 | Sandboxed apps versioned separately from the OS. Pair with xdg-desktop-portal so file, camera and mic access is granted per app by a person, not assumed. | Use |
| 89luca89/distrobox | GPL-3.0 | The escape hatch. Full mutable Linux with root in a container, quarantined from the host. This is how you offer total freedom without any risk to the appliance. | Use |
| asg017/sqlite-vec | Apache-2.0 / MIT | Vector search inside SQLite. One file holds the business's whole memory — easy to encrypt, easy to back up, easy to hand back when they leave. | Use |
| restic/restic | BSD-2 | Encrypted backup to a destination the customer chooses — their NAS, their bucket. They are protected from a dead drive; you never hold a key. | Use |
| juanfont/headscale | BSD-3 | Self-hosted control plane for a WireGuard mesh, so the phone app reaches the box directly. Keeps your "no pipe into the customer's machine" posture intact. | Use |

Assembly

## What to clone this week

In order. Each step produces something you can see working before the next one starts.

scrcpy — get a real phone mirrored on a Linux box with working input. One afternoon.

uiautomator2 — dump the UI tree of the Google Business Profile app and tap a button from Python. Prototype before you write a service.

maestro — read the YAML flow format and steal its element-matching and waiting logic. Don't solve that twice.

llama.cpp + llama-swap — one endpoint, two models, hot swap on demand. Your orchestrator's engine room, running in an hour.

wyoming + openWakeWord + faster-whisper + kokoro — wire the four together and say a sentence to your box. This is the demo people remember.

home-assistant/operating-system — read the update system docs end to end before you commit to your own OS architecture.

bootc + greenboot — build one image, boot it, break it on purpose, watch it roll itself back.

### The order matters more than the list

Steps one through three are the product. Steps four and five are the demo. Steps six and seven are the company. Anyone can clone all sixty repos in this catalog in a weekend; the useful question is which three you have working by Friday.

Licenses noted where they affect shipping hardware commercially — verify each against its repository before you depend on it, since projects relicense. Two flagged above are live traps: Piper is archived, and n8n is not open source.

PART VI

The App Store Layer

Package format, index-not-store distribution, the trust ladder, the installer, nine deployable units, Grok Bot, Apple.

Research + Design

The package format, the distribution model, the trust ladder, the installer, and what Grok Bot and Apple are actually shipping. Everything from the second half of the session.

01

## The package format — don't invent one

Two published vendor-neutral specs already exist, with a technical charter and a reference validator. Your own ledger said "BUILD YOUR EXTENSIONS, reuse plugin standards underneath." Here is the standard.

### Agent Plugins 1.0.0 — agent-plugins.org

plugin.json at the package root. Strict allowed-field list:

$schema  name  version  description  author
homepage  repository  license  keywords  extensions

Bundles exactly two component types in v1: Skills (from skills/) and MCP servers (via mcp.json)

Directory-based, not archives. SemVer recommended.

Path containment — anything resolving outside the plugin root is rejected

Subprocess isolation via PLUGIN_ROOT and PLUGIN_DATA

$schema declares the target spec version; a schema change requires a new spec release

The gap  Straight from the spec: "The specification contains no explicit capability or permission system." That's where you go, and extensions is the designed entry point.

### Agent Skills — agentskills.io

SKILL.md with YAML frontmatter: name, description (max 1024 chars), license, compatibility, metadata, allowed-tools.

Progressive disclosure, which maps exactly onto your dumb-agent design:

~100 tokens    name + description, loaded at startup for EVERY skill  → routing
<5000 tokens   the SKILL.md body, loaded only on activation           → instructions
as needed      scripts/ references/ assets/                           → resources

That first tier is your router. And the description doubles as the trigger rule — the real Neon skill reads as a list of phrases: "object storage" or "S3-compatible storage" → …; "database" or "Postgres" → …

Reference validator: skills-ref validate ./my-skill.

### Your VAPP manifest

{
  "$schema": "https://agent-plugins.org/schemas/1.0.0/plugin.schema.json",
  "name": "restaurant-menu",
  "version": "1.2.0",
  "description": "QR menu with verified item ratings.",
  "license": "Apache-2.0",
  "extensions": {
    "io.anextgent": {
      "vertical": "restaurant",
      "reads":    ["item.list", "review.aggregate_by_item", "business.get"],
      "writes":   ["visit.record_scan"],
      "surfaces": { "public_page": {...}, "qr": {...}, "agent_api": {...} },
      "settings": { "show_ratings": {...} },
      "requires": { "ingest": ["pos"] },
      "events":   { "emits": [...], "listens": [...] }
    }
  }
}

Five things you get free: a VAPP is a valid Agent Plugin and installs in any conformant client · skilla is your installer · the local registry.json pattern is your install table · path containment and PLUGIN_ROOT are your sandbox boundary, already specified · skills-ref is a validator you didn't write.

Caveat: both specs are young. Check governance and adoption before depending on their roadmap — though extensions means your fields don't ride on their evolution either way.

02

## The distribution model — steal xAI's

Read from the actual xai-org/plugin-marketplace repo, not from marketing.

### The repo is an index, not a store.

From their CONTRIBUTING: "This repo is an index: a PR doesn't ship a plugin's source." They host nothing. The catalog holds pointers.

{
  "name": "vercel",
  "description": "Vercel deployment platform integration...",
  "category": "deployment",
  "source": {
    "source": "url",
    "url": "https://github.com/vercel/vercel-plugin.git",
    "sha": "df0f55213f7b8db23a3ee7f27511ed344cdb2c74"
  },
  "homepage": "...", "keywords": [...], "domains": ["vercel.com"]
}

This is the direct answer to "I want the least control possible." You don't hold the code. You hold the index and the signature. Zero hosting cost, zero distribution liability, the developer keeps ownership — and you still control what enters the catalog.

### Four mechanics to copy exactly

Full 40-character commit SHA. No branches, no tags, no abbreviated SHAs — the validator rejects all of them. Their reason: "A moving ref would let a later force-push ship new code to everyone silently." One line of validation, enormous value.

Generated index. generate-plugin-index.py fetches each pinned SHA and extracts the real components. The catalog metadata is derived from the pinned code, so it can't drift or lie about what a package contains.

Local plugins need a README and a valid manifest. Remote ones vendor nothing.

CI validator — validate-catalog.py. That's your certification tier one, free.

Review also checks source legitimacy — official org versus a throwaway account, repo exists, brand matches source. Cheap, manual, and it stops the obvious attacks.

Their gap  plugin.json has no permission model — no capabilities, no scopes, no risk levels. Trust is binary: grok plugin install <name> --trust. Fine for a developer's laptop. Not fine for a business's operational data. That's your improvement.

03

## The trust ladder — Red Hat's four stores

Naming trap  RHEL "AppStream" is not an app store. In RHEL 8+ the distro splits into BaseOS and AppStream repositories. Since ximion/appstream (the freedesktop metadata standard) is also on your list, you have three AppStreams in play. Rename yours before it costs a week.

| Thing | Layer | What to take |
| --- | --- | --- |
| Ecosystem Catalog | index | Index-not-store, certification badges visible in the listing, hardware certification as its own track |
| Red Hat Marketplace | commerce | Entitlement and metering bound to the catalog entry — Candlepin + Lago in your stack |
| Automation Hub | content | Your actual model. See below. |
| Developer Hub (Backstage) | developer portal | Software catalog, templates, docs. Later. |

### Why Automation Hub, not the container catalog

Ansible Collections are packaged, versioned capability content — modules, roles, plugins, playbooks bundled as one installable unit. That's structurally a VAPP, not an application. And the three-tier structure is exactly what you need:

GALAXY                  free, public, community
                        anyone with a GitHub account publishes
                        no support claim, no guarantee

AUTOMATION HUB          curated, certified, supported
                        subscription-gated
                        explicit support lifecycle per collection

PRIVATE AUTOMATION HUB  the org runs their own
                        signs and publishes their own content
                        air-gap capable

clients check Hub first, fall back to Galaxy

| Red Hat | Yours |
| --- | --- |
| Galaxy | community — anyone publishes, no guarantee |
| Automation Hub certified | verified / certified — you tested it, you support it |
| Private Automation Hub | the per-business catalog on their node |

### Certification isn't overhead. It's the revenue line.

The catalog is free discovery; certification and the support commitment are what people pay for. That's the Red Hat innovation and it's the one you're copying at the business level.

What Red Hat gives you: the backend — catalog, certification, signing, entitlement, lifecycle, tiering. The boring, hard-to-design half, already solved.

What it doesn't: the frontend. Their stores serve enterprise IT buyers evaluating vendor software over weeks. There is no Red Hat equivalent of a per-business grant screen. Nobody in that lineage has ever had to make install feel like nothing.

04

## The installer — you already listed it

junior/skilla — item #107 on your build list. MIT, pure bash, needs only git and jq. It already does the whole job:

Clones a repo, discovers skills/<name>/SKILL.md

Resolves declared requires: dependencies

Installs to .agents/skills/ (project) or ~/.agents/skills/ (global)

Tracks installs in a small registry.json so list, update and remove work cleanly

For Agent Plugins 1.0.0 packages: validates the manifest, installs the whole package, expands ${PLUGIN_ROOT} and ${PLUGIN_DATA} in MCP config

Don't build  An installer. That registry.json pattern is your install table on the node — proven, tiny, and already written.

05

## Three targets per app

Apple ships one artifact: a binary that runs on a device. Yours ships up to three deployment targets in one package, and the store has to understand all of them.

NODE half      runs in WASM on the business's node
               ingestion parsers · capability providers · automations
               scheduled jobs · event handlers
               sees private data, never leaves the node

PUBLIC half    rendered by the edge from declared blocks
               page · widget · QR target · JSON-LD · MCP
               ZERO auth, fully cacheable, consumed by people who are
               not your customers and will never log in

OWNER half     wall screen tiles and phone app views
               also declared blocks, rendered by the platform

It maps cleanly onto what Agent Plugins already gives you:

skills/                     → what the agent can do   (node half)
mcp.json                    → tools it exposes        (node half)
extensions.io.anextgent
  ├─ reads / writes         → capability wiring       (node half)
  ├─ surfaces.public_page   → blocks                  (public half)
  ├─ surfaces.qr / widget   → blocks                  (public half)
  └─ settings               → owner UI schema         (owner half)

Your store is also three-sided where Apple's is two: developer → business → that business's customers. Certification checks all three halves; the grant screen covers only the node half, because the public half touches nothing private by construction.

06

## Nine deployable units

Contracts make things go together. Deployments make them separate. One repo everything depends on, that depends on nothing.

1  contracts          schemas, capability defs, manifest, ActionSpec
2  app-store          Agent Plugins registry: catalog, SHA pinning,
                      generated index, validator, CI
3  flow-engine        map once → replay → fingerprint → verify → push
4  ingest             email → structured business data, versioned parsers
5  record + resolver  canonical truth with provenance and conflict policy
6  edge               record → public page, widget, JSON-LD, MCP
7  control-plane      capability registry, policy, constitution, ledger
8  voice              Wyoming pipeline wired to a structured record
9  os                 bootc image, kiosk shell, app store, recovery

Nine projects that compose — the way Foreman, Katello, Pulp and Candlepin compose. Each one is something someone else would run without the rest.

### Five rules that make it actually modular

No shared database between components. If two read the same tables they're one component wearing two names. This is the rule that breaks first and costs most.

Every dependency crosses a contract. A never imports B — it calls a declared interface with a fake available for testing.

Each ships its own container and starts alone. If it crashes without another running, the boundary is wrong.

Each has its own version and cadence. contracts is semver'd; everything declares which version it implements.

Each has a README that doesn't mention the others. That's the real test.

Warning  Modular boundaries from day one. Modular deployment only when you need it. Nine services with a team of one means you spend the year on plumbing. Define the boundaries, run them in one process, split later when you've felt the pain.

The App Store is the right one to build separately first — zero dependency on the record, the node, or any app existing. It forces the manifest to be right before anything is built on it, and it's the piece with the clearest open-source story.

07

## Grok Bot

Launched 11 August 2026, early beta. Template marketplace 28 August. Grok Build plugin marketplace June 2026, 220 plugins.

### What it is

"An agent with a computer" — a cloud-based desktop with its own filesystem, terminal and apps. Role-based bots with their own logins, always-on. Uses apps, browses the web, writes and runs code. Taught by prompts or screen recordings. Bots trigger each other. Routines and event triggers. MCP servers, plugins, skills — Gmail, Calendar, Drive, multiple accounts per service.

Control: natural-language permission rules, a separate review agent that approves or blocks, allow/block lists, explicit authorization for significant actions, escalation to humans.

Access: requires a $120–200/mo Cursor or SuperGrok Heavy subscription. Cursor Pro lists it at $20/mo, Pro+ $60, Ultra $200, with unpublished weekly allowances. Grok Bot is not open source — Grok Build (the coding agent and TUI) is, and the marketplace index is.

### The overlap is real

Agent with its own computer and its own logins

Taught by screen recording — that's record-and-replay

Natural-language permission rules — that's a Constitution

A separate reviewer that approves — actor isn't approver, same principle as verifier ≠ executor

Human escalation, a template marketplace, routines and event triggers

### Seven ways it is structurally not your product

It's a cloud computer. The thing you're positioned against, and they can't flip it — cloud is their business model.

The buyer is a knowledge worker. Personal CRM, fitness coaching, code generation, searching Slack and Notion. Not a charter captain.

The plugins are enterprise SaaS. Workspace, Slack, M365, Salesforce, Jira. Not Toast, Square, FareHarbor, Vagaro, Clover — the exact set small businesses run.

No physical device, no real SIM. A cloud desktop cannot operate an Android app needing a logged-in mobile session with SMS 2FA on the business's own number.

No verification layer. The reviewer approves before. Nothing independently confirms the world changed after.

No business data plane. No canonical truth, no verified reviews, no availability aggregation, no consented grant model.

No payment rail.

Liability  Their terms put account risk on the customer. A business banned from Toast for automated access on a cloud VM is the business's problem. Yours: their device, their logins, human speed, a person approving each action, and a screenshot of what happened. Same activity, very different risk profile — and that's a sales answer, not just a legal one.

08

## Apple

September 9, 2026 event. Foldable iPhone (Duo/Ultra) at $1,999, iPhone 18/18 Pro, AirPods 5, Watch Series 12 — with John Ternus debuting as CEO.

### They are building a version of this, and it's gated

Siri rebuilt — LLM-based, multi-step requests, running on Google Gemini models underneath

App Intents is the mechanism. WWDC 2026 declared it "the central building block" of agentic iOS. Siri reaches into an app, retrieves information and invokes actions without opening it. Shipping with the fall OS releases.

Apple Business — Business Connect, Business Manager and Business Essentials merged into one platform in April 2026. Siri and Maps pull recommendations directly from it, across a billion devices.

Maps ads launched summer 2026 in the US and Canada, sold through the same platform.

### The gate, precisely

App Intents = a capability registry. Apple Business = a business record. Agentic Siri = an orchestrator. Same architecture. But both sides require voluntary adoption on Apple's terms: the developer must implement App Intents, and the business must claim and maintain a listing.

Apple cannot operate an app that didn't cooperate. You can. That's not a gap they can close — it's a consequence of being the platform.

### 58% of U.S. businesses haven't claimed their Apple listing. Only 16% actively manage it.

Apple has a billion devices, free tooling, Siri distribution and an ads business riding on it — and 84% of businesses don't maintain the data. Not because they don't care. Because maintaining it is unpaid work.

That is exactly what your text-back toggle solves. Apple has the distribution and no mechanism. You have the mechanism.

### Three pieces of ammunition

Maps ads are real and shipped this summer. Apple now monetizes the listing — renting a business access to its own presence. Fact, not rhetoric. It belongs in the 1984 remake.

Siri runs on Gemini. A $3-trillion company rented someone else's model. Models are commodity; the substrate isn't.

Apple just made local business data strategically important. Every small business is about to hear they need to manage their Apple listing. You arrive with the thing that does it automatically.

Move  Feed Apple, don't fight it. Apple Business becomes one more syndication destination. Your businesses rank in Siri while competitors' listings sit unclaimed — and the sales line is "Siri is answering questions about you right now with bad data. I fix that too."

Where they genuinely threaten you: the consumer discovery query. If Siri answers "who has crab legs nearby" from Apple Business data across a billion devices, that's your query on their distribution. It only works when the data is current, and 84% of it isn't.

09

## The export and the bookkeeper

The box structures their private data into something they own — a spreadsheet, regenerated every morning, sitting on their machine.

It makes "you own it" legible. A charter captain doesn't understand a consented federated data plane. He understands a file with all his stuff in it.

It's the shutdown test answered with an object. "If I go out of business your machine keeps working" is a claim. A spreadsheet updated this morning is proof.

It kills API dependency for reads permanently. No rate limits, no partner program, no access to lose.

Spreadsheets are where every small business already lives — their bookkeeper, accountant, lender and insurance agent all work in Excel.

Portability increases retention. Products that make leaving easy keep people.

### Four design calls

The spreadsheet is an export, not the source. Canonical stays in Postgres on the node; the workbook is regenerated from it. Otherwise you inherit corruption and no referential integrity.

Local file by default, not Google Sheets. Sheets sends the data to Google, which contradicts everything else. Optional sync to a destination they pick.

One workbook per domain, stable schema. Never reorder or rename columns — their accountant has formulas pointed at those cells.

The agent queries the database, not the spreadsheet. Humans read the workbook.

### Bookkeepers are an unworked channel

Each one serves 30–80 small businesses. Every month they chase numbers scattered across four systems — it's literally their billable time being wasted. Hand them a client whose numbers arrive clean and on time and they will ask what it is.

One bookkeeper who likes it is fifty warm introductions, from someone the owner already trusts with their money. Same shape as the chamber play, better qualified, and nobody is competing for that relationship.

The line: "Every month your bookkeeper asks for numbers you have to dig out of four different systems. This just has them. Updated every morning, in a spreadsheet, on your computer."

Research current as of September 2026. Product names, pricing and feature claims should be re-verified against first-party sources before use in legal, investment or public marketing contexts. Companions: the Playbook, the Build Spec, the Build Plan, the Parts Catalog, An Honest Read.

PART VII

Every Repo

The complete assembly list: 226 projects across 26 layers, each with its job, its licence and a verdict.

The Complete Deck

Two hundred and twenty-six projects across twenty-six layers — the full assembly list, not the short one. Each entry says what it is, what job it does in your build, what it is licensed under, and whether to use it, read it, handle it carefully, or leave it alone.

CORELoad-bearingUSEBuild on thisSTUDYRead it, don't depend on itCAREFULReal catch attachedSKIPWrong tool, or a trap

226

unique projects

42

core

70

use

87

study

33

careful

12

skip

Contents

## Twenty-six layers

Ordered roughly from the metal upward: the box, the distribution machine, the execution layer that is the actual product, then the platform above it.

00  Your own repositories1401  The OS image and the update spine1302  The comparable, read closely403  Boot chain and hardware root of trust704  Apps on the box, and the naming trap505  The kiosk surface406  Containers, sandboxes and the isolation ladder1607  Registry, fleet and entitlement — the Red Hat machine1108  The pipeline and the policy gate509  Supply chain: signing, transparency, SBOM, scanning1110  The execution layer — remote control of a real phone2411  The other two execution paths712  Their screen, on their phone313  Agent protocols and the orchestration layer1314  Workflow, events and durable execution1215  Models and inference — the terabyte of specialists2016  Voice1317  The data plane918  Getting the data in — email as the universal API519  Identity, authorization, policy, secrets620  Reaching the box without owning it321  Money422  The app store layer1123  Surfaces — what the customer and the world actually see424  Read, do not adopt — the IBM and Red Hat shelf425  The live traps16

### How to read the licence column

Licences are recorded as they stood when this project catalogued them, and they change — three entries here changed after they were first written down. A ✓ beside a repository name means that entry was re-verified on the web today; everything else is from the working record and should be re-checked before it becomes load-bearing in a build you ship. GitHub itself is unreachable from the environment this was compiled in, so nothing here was confirmed by opening the repository directly.

00

## Your own repositories

The fourteen that already exist under CultureReset. These are the things you are not cloning from anyone, and the reason the rest of this list is an assembly job rather than a build-from-zero. Names as they appear in the session; rename freely.

Verdicts here are about role in the assembly, not code quality — I have not read these repositories, only the session's description of them.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | CultureReset/the-ghost-ai- | — | CORE | The box. Where this record, the platform assembly map, the Quadlet unit files and the flow/runner/pack code live. The repository the appliance is cut from. |
|  | CultureReset/cybercheck-core | — | CORE | The private truth. Business record, observations, canonical values, provenance. The one place data is authoritative and the one place it is never published from. |
|  | CultureReset/cybercheck-node | — | CORE | The node runtime. Runs identically on the box or in the cloud free tier. Same code, different address — this is what makes the free tier a real product and not a demo. |
|  | CultureReset/cybercheck-cloud | — | CORE | The hosted half. The node when the customer has no hardware yet. Your entire first twenty-five customers live here before a single box ships. |
|  | CultureReset/cybercheck-orchestrator | — | CORE | The brain. Model routing, capability dispatch, the four-state result. What you actually sell when you say you are selling the harness. |
|  | CultureReset/cybercheck-marketplace | — | CORE | The app store. The index, the trust ladder, the manifests. Part VI is its spec. |
|  | CultureReset/cybercheck-web | — | USE | The public projection. Read-only, write-incapable by construction. The signed static half that the world sees. |
|  | CultureReset/App-build- | — | USE | App scaffolding. The generator for a new VAPP — manifest, three targets, the surfaces. This is what a third-party developer starts from. |
|  | CultureReset/API-layer-unified | — | USE | The seam. One contract in front of everything so the apps do not learn nine different shapes. The place the capability list is enforced rather than documented. |
|  | CultureReset/gcr-api-clean | — | USE | API, cleaned. Keep as the reference implementation of the contract above; fold what survives into API-layer-unified rather than running two. |
|  | CultureReset/gcr-unified | — | STUDY | Earlier unification attempt. Read it for the decisions you already made and forgot, then let it go. Two unified layers is zero unified layers. |
|  | CultureReset/Admin-dashboard-main | — | USE | Your console. Fleet state, drift alerts, the re-map queue. The screen you sit in front of on the Tuesday an app vendor ships a redesign. |
|  | CultureReset/Dashboards-users- | — | USE | The owner's console. Deliberately not the same product as yours. Theirs answers "is my stuff right"; yours answers "which four hundred boxes just broke". |
|  | CultureReset/Landing-pages- | — | USE | The front door. Also the per-business public page generator. One codebase, two jobs — worth keeping that way. |

01

## The OS image and the update spine

The Red Hat trick, mechanically: the operating system is a signed OCI image, updates are image pulls, and a failed boot rolls itself back without a phone call. Everything in this layer exists so that shipping an update is a push and not a visit.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
| ✓ | bootc-dev/bootc | Apache-2.0 | CORE | The whole thesis in one binary. Boots a container image as the operating system and updates it transactionally. Note the org moved — it is bootc-dev/bootc now, not containers/bootc; the old path still redirects, which is exactly how you end up with a stale reference in a build script. |
|  | ostreedev/ostree | LGPL-2.1 | USE | The layer underneath bootc. Content-addressed filesystem trees with atomic swap and rollback. You will rarely call it directly, but every strange bootc behaviour is explained here. |
|  | osbuild/osbuild | Apache-2.0 | USE | Image assembly. Turns a manifest into a bootable artifact — ISO, qcow2, raw disk. |
|  | osbuild/bootc-image-builder | Apache-2.0 | CORE | Container image → installable disk. The step between "I built an image" and "I have something to put on a USB stick." This is your factory. |
|  | fedora-iot/greenboot | LGPL-2.1 | CORE | Health check on boot, automatic rollback on failure. The single component that makes remote updates to unattended hardware in four hundred restaurants a survivable business rather than a support catastrophe. Write real health checks, not exit 0. |
|  | rauc/rauc | LGPL-2.1 | STUDY | The A/B update alternative. Embedded-grade, bundle-signed, very mature. Correct choice if you ever ship something too small for a container runtime. Not both — pick one. |
|  | mendersoftware/mender | Apache-2.0 | CAREFUL | OTA update platform with a managed server. Good technology, but the server is the business model; you are building the server. Study the client-side delta logic, skip the rest. |
|  | canonical/ubuntu-core | — | STUDY | The snap-based immutable appliance. The closest commercial analogue to what you are doing. Study the store-and-brand-account model in particular — it is a working example of the control you say you want the least of. |
|  | home-assistant/operating-system | Apache-2.0 | STUDY | Read this one end to end before you commit. A consumer appliance OS shipped to hundreds of thousands of non-technical households, with the update system, the recovery path and the "never show a terminal" discipline already solved in public. |
|  | home-assistant/core | Apache-2.0 | STUDY | The integration model. Two thousand integrations maintained by strangers without the project collapsing. That governance pattern is your app store's future problem, already solved. |
|  | ublue-os/bluefin | Apache-2.0 | STUDY | Universal Blue's daily driver. Proof that image-based desktop Linux is usable by normal people today. Their build pipeline is a working template. |
|  | ublue-os/main | Apache-2.0 | STUDY | The base images. How to layer your own thing on top of a distro without forking it. |
|  | ublue-os/image-template | Apache-2.0 | USE | Start here on day one. A working custom-bootc-image repo with CI already wired. Saves a week of GitHub Actions archaeology. |

### The one decision in this layer

bootc or RAUC, and you cannot hedge. bootc gives you one artifact format from laptop to appliance and a registry you already run for everything else. RAUC gives you a smaller, older, more certain thing that works on hardware a container runtime would not fit on. Pick bootc for a mini-PC appliance; the rest of this catalog assumes you did.

02

## The comparable, read closely

Omarchy is the project you were pointed at first, and it remains the closest thing to your opinionated-Linux-for-humans idea that has actually shipped and found an audience.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | basecamp/omarchy | MIT | STUDY | The original. DHH's opinionated Arch + Hyprland setup. The lesson is not the window manager; it is that taste, defaults and a name did more than any feature. |
|  | omacom-io/omarchy | MIT | STUDY | The current home. Check which org is canonical before you cite it anywhere public — this moved once already. |
|  | omacom-io/omarchy-pkgs | MIT | STUDY | Their package overlay. How a curated distro layer is maintained by a very small team. |
|  | omacom-io/omarchy-mirror | MIT | STUDY | Their mirror. Small, but it is the shape of distribution infrastructure you will need — and cheaper to copy than to design. |

### Why it is study and not use

Omarchy is mutable Arch with excellent taste. You need immutable, signed and self-rolling-back, because your user is a restaurant owner and your update runs while the dinner rush is on. Take the taste and the positioning. Leave the architecture.

03

## Boot chain and hardware root of trust

You said you want the least control possible. The way to hold almost none while still being able to prove the box is yours is to put the trust in hardware and in signatures, not in an account you can log into.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | torvalds/linux | GPL-2.0 | USE | The kernel. Relevant decision: stay on in-tree drivers. The moment you need an out-of-tree module for the GPU, image-based updates stop being simple. AMD's in-tree amdgpu is most of why Strix Halo is the right silicon. |
|  | systemd/systemd | LGPL-2.1 | USE | Init, services, sockets, sysext, credentials. Learn systemd-sysext and the credentials system specifically — they solve per-device configuration on a read-only OS without a mutable /etc. |
|  | tpm2-software/tpm2-tss | BSD-2-Clause | USE | TPM access. Seal the disk key to the measured boot state. The customer's data is unreadable if the drive walks out of the building, and you never hold a key. |
|  | Foxboron/sbctl | MIT | USE | Secure Boot key management that a human can operate. Makes signed boot a build step rather than a research project. |
|  | OP-TEE/optee_os | BSD-2-Clause | STUDY | ARM TrustZone TEE. Only relevant if you go ARM. On x86 the TPM covers your needs. |
|  | fwupd/fwupd | LGPL-2.1 | USE | Firmware updates on Linux, properly. The layer below your OS updates. Ignoring it means shipping known-vulnerable firmware to four hundred businesses. |
|  | fwupd/lvfs-website | GPL-2.0 | STUDY | The firmware distribution service. A working model of exactly the thing you are building — signed artifacts, vendor accounts, staged rollout, public metadata. Read the design documents even if you never upload a cab file. |

04

## Apps on the box, and the naming trap

How software that is not the operating system gets onto and off of an immutable machine, and how the box describes what it has to a human being.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | flatpak/flatpak | LGPL-2.1 | USE | Sandboxed desktop apps on an immutable OS. The answer to "the customer wants Chrome on it" that does not involve mutating the base image. |
|  | flatpak/xdg-desktop-portal | LGPL-2.1 | USE | The permission broker. How a sandboxed app asks for a file or the camera and the user answers. Your first-party apps go through the same door as third-party ones — that rule is worth more than any marketing claim about privacy. |
|  | PackageKit/PackageKit | GPL-2.0 | USE | Distro-neutral package operations. The thing a graphical installer talks to so your UI never has to know what a package manager is. |
|  | ximion/appstream | LGPL-2.1 | CAREFUL | The freedesktop metadata standard for describing software to a store UI — icons, screenshots, summaries, categories. Use the format. Do not use the word. Between this and RHEL's AppStream repository you already have two; a third called yours will cost you a week of confused conversations. |
|  | 89luca89/distrobox | GPL-3.0 | USE | Any distro's tooling inside a container on an immutable host. How your own developers keep working on a machine that will not let them install a compiler. |

05

## The kiosk surface

The wall-mounted screen is where "a Linux computer made simple" either holds up or dies in front of everyone who works there. Nothing in this layer may ever show a terminal, an error dialog or a login prompt.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | cage-kiosk/cage | MIT | CORE | A Wayland compositor that runs exactly one application fullscreen. No desktop, no shortcut to a desktop, no way out. That constraint is the product. |
|  | swaywm/sway | MIT | STUDY | The tiling compositor cage is built from. Read it when cage cannot do the one thing you need, not before. |
|  | Quickshell/quickshell | LGPL-3.0 | STUDY | QML shell toolkit. Relevant if the kiosk grows past a single fullscreen view into panels and overlays. Omarchy-adjacent territory. |
|  | NoriginMedia/Norigin-Spatial-Navigation | Apache-2.0 | USE | Arrow-key navigation for TV interfaces. You said smart-TV layout, and this is the unglamorous library that makes a remote control feel right. Nobody notices it working; everyone notices it missing. |

### The rule for this layer

If a customer can reach a shell by accident, you have shipped a Linux box. If they cannot reach one at all, you have broken your own promise that they own it. The resolution is a deliberate, documented, slightly hidden way in — held down, typed in, never discovered by a dropped tray.

06

## Containers, sandboxes and the isolation ladder

Third-party apps run on a machine sitting in a business's back office, holding that business's operational data. Isolation is not a feature here; it is the whole liability position.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | containers/podman | Apache-2.0 | CORE | Daemonless, rootless containers with systemd integration. Quadlet — writing .container files that systemd manages as units — is why this beats Docker on an appliance. No daemon to die, no socket to secure. |
|  | containers/buildah | Apache-2.0 | USE | Build images without a daemon. Scriptable, minimal, pairs with podman. |
|  | containers/skopeo | Apache-2.0 | USE | Move and inspect images between registries without pulling them. Your mirroring and promotion tool. |
|  | containers/image | Apache-2.0 | STUDY | The library underneath skopeo and podman. Read when you write your own promotion logic. |
|  | containers/storage | Apache-2.0 | STUDY | The layer store. Same reason. |
|  | containers/bubblewrap | LGPL-2.0 | USE | Unprivileged sandboxing primitive. What Flatpak uses underneath. The cheapest real isolation you can put around a helper process. |
|  | google/gvisor | Apache-2.0 | USE | A user-space kernel. Syscall interception, so a container escape hits gVisor instead of your kernel. The right default for third-party code that touches customer data. |
|  | google/nsjail | Apache-2.0 | STUDY | Process jail. Lighter than gVisor, less complete. Good for short-lived tooling. |
|  | firecracker-microvm/firecracker | Apache-2.0 | CAREFUL | MicroVMs with ~125ms boot. The strongest isolation short of separate hardware, and real operational weight. Justified only for untrusted code from a developer you have never met — which, if the app store works, is eventually most of it. |
|  | google/crosvm | BSD-3-Clause | STUDY | The ChromeOS VMM. Read for how a consumer appliance runs untrusted guests without the user ever hearing the word virtualization. |
|  | microsandbox/microsandbox | Apache-2.0 | STUDY | MicroVM sandboxing aimed specifically at agent-generated code. Newer and smaller — watch it rather than depend on it. |
|  | bytecodealliance/wasmtime | Apache-2.0 | USE | WebAssembly runtime with capability-based security. A plugin gets exactly the capabilities you hand it and cannot ask for more. This is the enforcement layer the Agent Plugins spec explicitly does not have. |
|  | extism/extism | BSD-3-Clause | CORE | The practical wrapper around Wasm plugins. Host SDKs in a dozen languages, plugins in any language that compiles to Wasm. If you want third-party code without third-party risk, this plus wasmtime is the answer — and it is the difference between your store and Grok's. |
|  | e2b-dev/infra | Apache-2.0 | STUDY | Open infrastructure for AI code sandboxes. Someone else's production answer to the same question. Read their isolation boundaries. |
|  | apple/container | Apache-2.0 | STUDY | Apple's container tooling. Only interesting as a read on where the platform you are positioned against is heading. |
|  | apple/containerization | Apache-2.0 | STUDY | The framework under it. Same. |

### Where the ladder actually lands

First-party app: container + gVisor. Verified third-party app: the same, no exceptions and no shortcuts — identical treatment is the claim. Unverified community app: Wasm via Extism, with a capability list, or a microVM if it genuinely needs a filesystem. Never: a plugin that runs as a subprocess with the node's environment.

07

## Registry, fleet and entitlement — the Red Hat machine

This is the part you are actually copying. Not the operating system: the apparatus that turns 'we publish updates' into a subscription business, with content on one side and entitlement on the other.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | project-zot/zot | Apache-2.0 | CORE | A minimal OCI-native registry. Runs on the box, runs in the cloud, stores your OS images, your app bundles and your flow packs as OCI artifacts. Small enough to understand completely. |
|  | quay/quay | Apache-2.0 | STUDY | Red Hat's registry. Overkill for you now. Read the organisation, robot-account and vulnerability-feed model — that is the shape a developer-facing registry needs eventually. |
|  | pulp/pulp | GPL-2.0 | STUDY | Content repository management: mirror, version, promote, publish. The dev → staging → production channel pattern you need, already built by people who ship to enterprises. |
|  | theforeman/foreman | GPL-3.0 | STUDY | Lifecycle management for fleets of machines. Heavy. Read the host-group and content-view concepts and implement a hundredth of it. |
|  | Katello/katello | GPL-2.0 | STUDY | Foreman + Pulp + Candlepin together. This combination is Red Hat Satellite, and Satellite is how Red Hat actually delivers what customers pay for. The single most useful thing in this section to read. |
|  | candlepin/candlepin | GPL-2.0 | CORE | Subscription and entitlement management. Who is paid up, what are they entitled to pull, when does it expire. You are building a subscription business for updates; this is that business's ledger, and it already exists. |
|  | flightctl/flightctl | Apache-2.0 | CORE | Red Hat's edge device management for image-based hosts. Declarative device state, staged rollout, rollback. Built for exactly your deployment shape — one image, many unattended machines, no on-site staff. The closest thing to a drop-in for your fleet plane. |
|  | cockpit-project/cockpit | LGPL-2.1 | CAREFUL | Web admin for a Linux host. Useful for you during development; a promise you do not want to make to a customer. If they can reach Cockpit, they can break the appliance, and the call comes to you. |
|  | fleetdm/fleet | MIT | STUDY | Device management and reporting at scale via osquery. Read the reporting model — you need fleet visibility without fleet access, and this is the closest working example. |
|  | oras-project/oras | Apache-2.0 | CORE | Push and pull arbitrary artifacts to an OCI registry. The reason your flow packs, app bundles and model manifests all live in the same signed, mirrored, content-addressed place as your OS. One distribution mechanism for everything. |
|  | google/go-containerregistry | Apache-2.0 | USE | The library for registry work in Go. crane is in here and is the tool you will actually type. |

### The four pieces that matter

zot holds the bits. ORAS puts non-image things in it. Candlepin says who may pull. flightctl decides which devices get it and in what order. That is the subscription business, and every one of those four is open source and already written.

08

## The pipeline and the policy gate

How a change becomes a signed artifact that four hundred machines are allowed to pull, with a gate that says no on its own without you in the room.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | tektoncd/pipeline | Apache-2.0 | STUDY | Kubernetes-native CI. Correct if you are already on Kubernetes. You are not, and you should not start for this. Read the task/pipeline decomposition and do the same shape in whatever you already run. |
|  | konflux-ci/konflux-ci | Apache-2.0 | STUDY | Red Hat's full supply-chain build service. Enormous. Read what it enforces — provenance, SBOM, policy — and steal the checklist, not the system. |
|  | conforma/cli | Apache-2.0 | CORE | The policy gate, formerly Enterprise Contract. Verifies signature, provenance and policy before an artifact is allowed to be promoted. This is the machine that lets you say "nothing unsigned reaches a customer" as a fact rather than a policy. |
|  | enterprise-contract/ec-cli | Apache-2.0 | STUDY | The former name. Noted so an old link in a bookmark does not read as a different tool. |
|  | argoproj/argo-cd | Apache-2.0 | CAREFUL | GitOps continuous delivery. Excellent, and Kubernetes-shaped. Take the declared-state-in-git discipline; skip the cluster. |

09

## Supply chain: signing, transparency, SBOM, scanning

The evidence layer. Every claim you make about what is on the box has to be checkable by someone who does not trust you — including, eventually, a customer's insurer.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | sigstore/cosign | Apache-2.0 | CORE | Sign and verify container images and arbitrary artifacts. Keyless signing via OIDC means you are not managing a private key on a laptop, which is where signing schemes usually die. Non-negotiable for anything that reaches a customer machine. |
|  | sigstore/rekor | Apache-2.0 | CORE | The transparency log. An append-only public record of what you signed and when. Put constitution versions and app-map promotions in here, not just OS images — those are the claims that actually need third-party verification. It is also your defence on the day someone alleges you changed a business's data. |
|  | sigstore/sigstore | Apache-2.0 | STUDY | The client libraries. For when signing has to happen inside your own code. |
|  | theupdateframework/python-tuf | Apache-2.0 / MIT | STUDY | TUF: the formal answer to compromised update servers. Role separation, key rotation, rollback and freeze attack resistance. Sigstore covers most of it in practice; read TUF for the threat model you will be asked about by the first serious customer. |
|  | anchore/syft | Apache-2.0 | USE | Generate an SBOM from an image or directory. One command. Do it on every build from the first build, because retrofitting SBOMs across a year of releases is a month of work. |
|  | anchore/grype | Apache-2.0 | USE | Scan that SBOM for known vulnerabilities. Pairs with syft. The pair is your "we patch it" claim made mechanical. |
|  | aquasecurity/trivy | Apache-2.0 | USE | Broader scanner — images, filesystems, IaC, secrets. Overlaps grype; run one in CI and the other as an independent check, since agreeing scanners tell you little. |
|  | trufflesecurity/trufflehog | AGPL-3.0 | USE | Finds committed secrets, and verifies whether they are live. Run it over every third-party app bundle before it enters the store. Note the AGPL: fine as a CI tool you execute, a problem if you link it into a service you distribute. |
|  | aboutcode-org/scancode-toolkit | Apache-2.0 | USE | License and origin detection across a codebase. You are assembling a hundred and eighty projects into hardware you sell. This is how you find the GPL component someone vendored into a dependency three levels down, before a customer's lawyer does. |
|  | CycloneDX/cyclonedx-cli | Apache-2.0 | USE | SBOM format conversion and merging. You will need one merged SBOM per released image, not forty. |
|  | spdx/tools-python | Apache-2.0 | STUDY | The other SBOM standard. Emit whichever the asking party wants; the tooling to convert exists, so do not hold a religious position. |

### The claim this layer buys you

"I cannot see your data" is architecture. "You can verify what I sent you" is signing plus transparency. The second is the one that survives a hostile question, because the person asking can check it without your cooperation.

10

## The execution layer — remote control of a real phone

The core of the product and the only row in the whole catalog with no upstream that does the whole job. Everything here is a part of the mechanism: see the screen, read the tree, act, and prove the act landed.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
| ✓ | Genymobile/scrcpy | Apache-2.0 | CORE | Mirror and control an Android device over USB or TCP with no app installed on it. Low latency, rock solid, enormous install base. This is what makes "they can see their own phone on their iPhone" a weekend of work instead of a product. |
|  | NetrisTV/ws-scrcpy | MIT | USE | scrcpy in a browser over WebSocket. The owner-facing viewer, without shipping a native app to anyone. |
| ✓ | openatx/uiautomator2 | MIT | CORE | Python control of Android's UIAutomator: dump the view hierarchy, find elements, tap, type, wait. This is the executor. It is also precisely what ghost/device.py was reimplementing — replace that file with this library and delete about three hundred lines you now have to maintain. |
|  | openatx/adbutils | MIT | USE | ADB from Python without shelling out. The layer under uiautomator2; use it directly for device discovery, install, screenshot and file transfer. |
| ✓ | mobile-dev-inc/maestro | Apache-2.0 | CORE | Declarative YAML flows for mobile UI, with element matching and implicit waits that actually work. The hardest, least interesting problem in this whole build is "wait until the screen is really ready", and Maestro has solved it in public. Verified today: still Apache-2.0, ~15.3k stars, releasing every few weeks. |
|  | mobile-dev-inc/maestro-studio | Apache-2.0 | CORE | Point at an element, get a selector, record a flow. This is your factory tool — the thing you use on the Tuesday an app vendor ships a redesign and you have to re-map before the fleet notices. It is also what ghost/recorder.py was rebuilding. |
|  | appium/appium | Apache-2.0 | STUDY | The old guard of mobile automation. Heavier than you need, but the driver architecture is the reference for supporting a second platform later. |
|  | appium/appium-inspector | Apache-2.0 | USE | A GUI for inspecting a live app's element tree. Free debugging for the day a selector matches nothing and the screenshot looks identical. |
|  | appium/appium-uiautomator2-driver | Apache-2.0 | STUDY | Their Android driver. Read it when uiautomator2 does something you cannot explain. |
|  | google-research/android_world | Apache-2.0 | STUDY | A benchmark of 116 tasks across 20 real Android apps. Use it as your regression suite. Also use its published success rates as the honest ceiling on what unattended UI automation achieves — which is the number your fingerprint gate exists to work around. |
|  | OpenBMB/AgentCPM-GUI | Apache-2.0 | STUDY | An on-device GUI agent model. Interesting later, when a flow needs to survive a layout change without a human re-mapping it. Not the v1 mechanism; your v1 advantage is that you do not need a model to tap a button. |
|  | bytedance/UI-TARS | Apache-2.0 | STUDY | A GUI agent model with real benchmark numbers. Same category, further along. Read the failure analysis rather than the headline scores. |
|  | microsoft/OmniParser | MIT | STUDY | Turns a screenshot into structured, labelled elements. The fallback when there is no accessibility tree — for example inside a WebView or a game-engine UI. |
|  | simular-ai/Agent-S | Apache-2.0 | STUDY | An agent framework for computer use. Read the memory and retry design. |
|  | mobile-next/mobile-mcp | Apache-2.0 | USE | Mobile control exposed as an MCP server. Not an alternative executor — a projection. This is how an assistant asks your device layer to do something without being handed ADB. |
| ✓ | droidrun/mobilerun | Apache-2.0 | STUDY | LLM-agnostic mobile agent: inspect UI state, read screenshots, tap, swipe, type, plan. Verified today as a live project. The closest public thing to your executor — read it for their tool surface, and note how much of their complexity comes from letting a model decide. |
| ✓ | callstackincubator/agent-device | MIT | USE | Mobile automation and verification for coding agents — CLI, MCP server and typed Node API across iOS, Android, TV, web, macOS and Linux. Note the correct org: it is callstackincubator, not callstack. The word verification in their own description is the interesting part; read how they do it. |
|  | sktyou/OpenGUI | — | STUDY | An Android GUI agent framework for phone-use AI. Verified to exist; small and young. Read, do not depend. |
|  | yashab-cyber/opendroid | — | CAREFUL | Appeared in the session's search results. I could not re-verify its scope today — GitHub is unreachable from this environment. Treat as a lead, not a part, until you have opened it yourself. |
|  | waydroid/waydroid | GPL-3.0 | CAREFUL | Android in a container on Linux. Tempting: no physical phone. But it defeats the entire premise — the customer's own SIM, the customer's own logged-in accounts, a real device they can pick up. Useful for your test rig, wrong for the product. |
|  | block/trailblaze | Apache-2.0 | STUDY | Android UI automation aimed at agents. Small, recent, directly on your path. |
|  | google/device-infra | Apache-2.0 | STUDY | Google's own device lab infrastructure. Read when you have fifty phones on a rack and the problem becomes logistics rather than automation. |
|  | textbee/textbee | GPL-3.0 | USE | Turns an Android phone into an SMS gateway over its own SIM. This is the text-message marketing channel, sent from the business's real number, with no Twilio in the path and no per-message rake. Note the GPL-3.0 before it goes in a shipped image. |
|  | google/artemis | — | SKIP | Appeared in the session as a mobile-automation reference. I cannot verify it today and cannot confirm the repository is what it was described as. Do not put it in a plan until you have looked. |

### The row with no upstream

Fingerprint-gated, independently verified remote control is the one job in this catalog that nothing here does. Every project above will happily tap a button and report success. None of them refuse to act because the screen is not the screen they were mapped against, and none read the result back on a different path to prove it landed. That gate and that read-back are the product. Everything else is a part you did not have to build.

11

## The other two execution paths

The verifier must not be the executor. If you write through Android and read back through Android, you have built self-certification with extra steps. These are the independent paths.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | microsoft/playwright | Apache-2.0 | CORE | Browser automation that is reliable enough to bet on. Two jobs: the vendors that have a usable web interface, and — more importantly — the independent read-back path that proves an Android write actually landed. |
|  | microsoft/playwright-mcp | Apache-2.0 | USE | Playwright as an MCP server. Same projection logic as mobile-mcp: the assistant asks, it does not drive. |
|  | browser-use/browser-use | MIT | CAREFUL | Let a model drive a browser. Genuinely useful for mapping a new site quickly. Keep it in the factory, out of the runtime — a model improvising on a customer's live booking system is the exact failure mode your whole design avoids. |
|  | trycua/cua | MIT | STUDY | Computer-use agents in sandboxed VMs. Read the sandbox boundary. |
|  | OpenHands/OpenHands | MIT | STUDY | Formerly OpenDevin. Read the execution-and-verification loop; ignore the coding focus. |
|  | openinterpreter/open-interpreter | AGPL-3.0 | CAREFUL | Natural language to executed code, locally. Instructive, and the AGPL makes it a distribution problem for a box you sell. |
|  | ydotool/ydotool | AGPL-3.0 | CAREFUL | Input automation on Wayland. Sometimes the only way to drive a stubborn desktop app. Check the licence against your shipping plan. |

### Say it in the manifest

Each capability should name its write path and its verify path, and the two must differ. "Wrote via Android, verified via browser" is a sentence a customer understands and a claim a sceptic can test. It is also the difference between a run record and a receipt.

12

## Their screen, on their phone

The feature that makes an owner feel they own the thing: pick up an iPhone, see the Android device sitting in the back office, take over.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | LizardByte/Sunshine | GPL-3.0 | CAREFUL | Self-hosted low-latency desktop streaming host. GPL-3.0 matters if it ships on hardware you sell — read it properly before it is load-bearing. |
|  | moonlight-stream/moonlight-qt | GPL-3.0 | STUDY | The client side. Same licence note. |
|  | Genymobile/scrcpy | Apache-2.0 | CORE | Listed again deliberately. For the phone specifically, scrcpy plus ws-scrcpy is a simpler and better answer than a desktop streaming stack. Use the streaming pair only if you ever need to show the box's own screen. |

13

## Agent protocols and the orchestration layer

You are selling the harness. This is the wiring the harness is made of — and the standards question is now settled enough to build on.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | modelcontextprotocol/modelcontextprotocol | MIT | CORE | MCP, the specification. The way a customer's own data becomes available to an assistant without leaving their machine. Your 'attach it and it stays on their computer' promise is this protocol, implemented honestly. |
|  | modelcontextprotocol/servers | MIT | USE | Reference servers. Read three, then write yours; the patterns are more useful than the code. |
|  | modelcontextprotocol/python-sdk | MIT | USE | Python SDK. The node speaks this. |
|  | modelcontextprotocol/typescript-sdk | MIT | USE | TypeScript SDK. The surfaces speak this. |
| ✓ | a2aproject/A2A | Apache-2.0 | CORE | Agent-to-agent communication. This is the wire for your zero-data developer story: the developer's agent talks to the business's agent, the answer crosses, the data does not. Verified today: the protocol landscape has converged under Linux Foundation governance, with IBM's ACP folded into this effort rather than competing with it. |
|  | agentclientprotocol/agent-client-protocol | Apache-2.0 | STUDY | The editor-to-agent protocol. Adjacent; read for the handshake design. |
|  | IBM/mcp-context-forge | Apache-2.0 | CORE | ContextForge: an MCP gateway and registry. Federates many MCP servers behind one endpoint with auth, rate limits and an admin view. You will have dozens of MCP servers per node; without a gateway that becomes unmanageable around server number six. |
|  | i-am-bee/beeai-framework | Apache-2.0 | CAREFUL | IBM's multi-agent framework, now under the Linux Foundation. Verified today: real governance, real backing. Still moving fast — read the agent/workflow decomposition, and keep your orchestrator's core independent of it so a breaking release is an afternoon, not a quarter. |
|  | i-am-bee/beeai-platform | Apache-2.0 | STUDY | The platform around the framework. Discovery and run management for agents from different frameworks. Closest public analogue to your orchestrator's job. |
|  | i-am-bee/beeai-code-interpreter | Apache-2.0 | STUDY | Sandboxed code execution for agents. Compare against Extism before choosing. |
|  | NousResearch/hermes-agent | Apache-2.0 | STUDY | An agent harness built around tool use. Read the tool-calling loop. |
|  | langchain-ai/langgraph | MIT | CAREFUL | Graph-structured agent workflows with checkpointing. The state machine is the good idea. Take it; resist the rest of the ecosystem, which is a dependency surface you do not need on an appliance. |
|  | block/goose | Apache-2.0 | STUDY | A local, extensible agent. Read the extension model — it is close to what your VAPP contract has to do. |

### Where the dumb agent lives

MCP is how it reaches data. A2A is how it talks to someone else's agent without handing over the data. ContextForge is how you survive having thirty MCP servers per node. Everything else in this section is reading.

14

## Workflow, events and durable execution

A flow that taps four screens across two apps and dies halfway has to be explainable, resumable and — where it cannot resume — compensable. That is a durability problem, not an automation one.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | temporalio/temporal | MIT | CORE | Durable execution: workflows survive crashes, restarts and deploys, with full history. The compensating-action problem — a price change applied to two of four destinations is worse than one that failed cleanly — is exactly what this is built for. The run history is also your audit trail for free. |
|  | restatedev/restate | BUSL-1.1 | CAREFUL | Durable execution, lighter to operate. Note the BUSL licence: source-available, not open source, with a delayed conversion. That is a business-model decision you would be adopting, not just a library. |
|  | nats-io/nats-server | Apache-2.0 | USE | Messaging with JetStream persistence, in a single small binary. The right size for a box in a restaurant. Kafka is the wrong size by two orders of magnitude. |
|  | apache/kafka | Apache-2.0 | SKIP | Not for an appliance. Listed because it came up, and because knowing why you said no is worth a line. |
|  | apache/flink | Apache-2.0 | SKIP | Same. Stream processing at a scale you will never have on one node. |
|  | ansible/ansible | GPL-3.0 | USE | Agentless configuration and orchestration. Your provisioning tool for the factory bench, not something that runs on a customer's box. |
|  | ansible/awx | Apache-2.0 | STUDY | The upstream of Automation Controller. Read the job-template and credential model. |
|  | ansible/event-driven-ansible | Apache-2.0 | STUDY | Rules that fire actions from events. The shape of your drift-detected → re-map-queued pipeline. |
|  | activepieces/activepieces | MIT | STUDY | Open-source automation with an MCP story. Read the piece/connector model — it is close to your VAPP shape and genuinely MIT. |
|  | ComposioHQ/composio | Apache-2.0 | STUDY | A large managed catalogue of tool integrations for agents. Read how they handle auth per-tool; that problem will eat a month of your life. |
|  | node-red/node-red | Apache-2.0 | STUDY | Flow-based programming with a visual editor. Twelve years of evidence about what non-programmers can and cannot assemble. Relevant the day an owner wants to change a flow. |
|  | n8n-io/n8n | Sustainable Use | SKIP | Not open source. The Sustainable Use Licence restricts commercial hosting. It gets called open source constantly, including by people selling advice. Using it inside a product you sell is a licensing conversation you do not want to have late. |

15

## Models and inference — the terabyte of specialists

A terabyte of specialised models on the box, one endpoint in front of them, and something that swaps them fast enough that a customer never feels it.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | ggml-org/llama.cpp | MIT | CORE | The engine room. Quantised inference on ordinary hardware, with an OpenAI-compatible server built in. MIT, no strings, runs on the AMD unified-memory part you picked. |
|  | mostlygeek/llama-swap | MIT | CORE | Hot-swaps models behind one endpoint, each in its own process. This is the specific piece that makes 'a terabyte of specialists' work instead of being a directory of files. Process isolation matters: one bad model cannot take the endpoint down. |
|  | ggml-org/whisper.cpp | MIT | USE | Speech recognition, same engine family. Use when you want one runtime rather than two. |
|  | vllm-project/vllm | Apache-2.0 | CAREFUL | High-throughput serving. Built for many concurrent users on server GPUs. You have one business per box. Right answer for your cloud tier, wrong answer for the appliance. |
|  | ollama/ollama | MIT | CAREFUL | The easiest local-model experience there is — and a wrapper around llama.cpp. Perfect for your laptop this week. On a product you sell, go one layer down so you control quantisation, memory and swap behaviour yourself. |
|  | BerriAI/litellm | MIT | USE | One API shape in front of every provider, local or hosted. Your neutrality claim, in code: the customer can point at your local models, or their own OpenAI key, and nothing upstream changes. |
|  | open-webui/open-webui | BSD-3-Clause | STUDY | A polished local-model UI. Read the model-management screens; that is a UI problem you would otherwise solve badly. |
|  | huggingface/huggingface_hub | Apache-2.0 | USE | Fetch and cache models programmatically. Your model catalogue's download path — and worth mirroring into your own registry so a customer's box does not depend on someone else's uptime. |
|  | instructlab/instructlab | Apache-2.0 | STUDY | Community model tuning with synthetic data generation. The path from 'the restaurant vertical needs its own adapter' to actually having one, without a research team. |
|  | ibm-granite/granite-guardian | Apache-2.0 | USE | A small model that checks other models' inputs and outputs for harm. Cheap insurance on a device that writes to a business's public presence. |
|  | ibm-granite/granite-speech-models | Apache-2.0 | STUDY | Speech models, Apache-2.0. An alternative to Whisper with a clean licence. |
|  | ibm-granite/granite-vision-models | Apache-2.0 | STUDY | Vision models. Relevant for reading a screenshot when the accessibility tree fails. |
|  | ibm-granite/granite-tsfm | Apache-2.0 | STUDY | Time-series foundation models. Demand forecasting, much later. |
|  | meta-llama/llama-stack | MIT | STUDY | A standardised API surface for inference, safety and agents. Build to the Responses API shape whether or not you adopt the stack — it is becoming the common denominator. |
|  | kserve/kserve | Apache-2.0 | SKIP | Kubernetes model serving. Wrong deployment shape for a box. |
|  | llm-d/llm-d | Apache-2.0 | SKIP | Distributed serving on Kubernetes. Same. |
|  | ROCm/ROCm | MIT | USE | AMD's compute stack. The reason the hardware choice and the software choice are the same decision. Verify your exact part is supported by the exact ROCm version before you buy a pallet. |
|  | NVIDIA/Personal-AI-Router | Apache-2.0 | STUDY | Routing between local and remote models. Read the routing policy; you need the same decision made on cost, privacy and latency. |
|  | agentscope-ai/QwenPaw | Apache-2.0 | STUDY | An agent runtime worth a read, not a dependency. |
|  | xai-org/grok-1 | Apache-2.0 | STUDY | The weights release. Relevant only as evidence of what 'open' means to the company you are positioning against. |

### The swap trick worth knowing

Loading a different model costs five to eight seconds. Swapping a LoRA adapter on a loaded base costs roughly two hundred milliseconds. If your verticals can be adapters over one base rather than twenty separate models, the box feels instant and the terabyte becomes a library rather than a queue.

16

## Voice

Wake word, endpointing, transcription, speech. Four small models and one protocol that lets them be swapped independently. This is also the demo people remember.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | rhasspy/wyoming | MIT | CORE | The protocol that lets each voice piece be a separate service. Swap the TTS without touching the wake word. Home Assistant runs on this in production across a very large install base. |
|  | dscripka/openWakeWord | Apache-2.0 | USE | Wake word detection, trainable on your own phrase. "Hey Ghost" is a training run, not a licensing negotiation. |
|  | snakers4/silero-vad | MIT | USE | Voice activity detection. Tiny, fast, and the difference between a system that knows when you stopped talking and one that interrupts people. |
|  | SYSTRAN/faster-whisper | MIT | USE | Whisper via CTranslate2 — several times faster, much less memory. The practical transcription choice. |
| ✓ | rhasspy/piper | MIT | SKIP | Archived 6 October 2025. Verified today. It is still the top result everywhere and still in a great many build guides. Do not start here. |
| ✓ | OHF-Voice/piper1-gpl | GPL-3.0 | CAREFUL | Where Piper's development actually moved. Verified today — and note the licence change from MIT to GPL-3.0. If you were planning on Piper because it was MIT, that reason no longer exists, and this is exactly the kind of thing that is expensive to discover after you have shipped hardware. |
|  | hexgrad/kokoro | Apache-2.0 | CORE | 82M parameters, genuinely good voice, Apache-2.0. The right default now: small enough for the box, clean enough for a product you sell. |
|  | speaches-ai/speaches | MIT | USE | An OpenAI-compatible server for speech-to-text and text-to-speech. One familiar API in front of the whole voice stack. |
|  | pipecat-ai/pipecat | BSD-2-Clause | USE | Real-time voice conversation orchestration — interruption, turn-taking, barge-in. The things that separate a voice demo from a phone agent that does not infuriate callers. |
|  | livekit/livekit | Apache-2.0 | USE | WebRTC infrastructure, self-hostable. The transport when the voice agent has to answer an actual phone call. |
|  | livekit/agents | Apache-2.0 | STUDY | Their agent framework on top. Read the turn-taking implementation. |
|  | fonoster/fonoster | MIT | STUDY | Open-source programmable telephony. The self-hosted answer to the question you already asked out loud — why am I paying Twilio. |
|  | home-assistant/hassil | Apache-2.0 | USE | Template-based intent matching. Most voice commands in a business are eight fixed sentences. Matching them with templates is faster, cheaper and more predictable than asking a model, and it never hallucinates a reservation. |

17

## The data plane

Private truth on the node, signed projections on the read-only edge, and a backup the customer controls and you cannot read.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | postgres/postgres | PostgreSQL | CORE | The node's database. One node per business, no tenant_id column anywhere — the isolation is the deployment, which is a far stronger claim than a WHERE clause. |
|  | pgvector/pgvector | PostgreSQL | USE | Vectors inside Postgres. One database to back up, one to restore, one to reason about. |
|  | asg017/sqlite-vec | Apache-2.0 / MIT | USE | Vector search in SQLite. For the small edge case where Postgres is too much machinery. |
|  | benbjohnson/litestream | Apache-2.0 | USE | Continuous streaming replication of SQLite to object storage. Disaster recovery for the small database, with no server. |
|  | restic/restic | BSD-2-Clause | CORE | Encrypted, deduplicated backup to a destination the customer chooses. Their NAS, their bucket, their key. They are protected from a dead drive; you still hold nothing. This one component is most of the 'no data, no liability' position made real. |
|  | meilisearch/meilisearch | MIT | USE | Fast, typo-tolerant search with almost no operational burden. The right size for 'who has crab legs nearby' across one town. |
|  | qdrant/qdrant | Apache-2.0 | STUDY | A dedicated vector database. Only if pgvector stops being enough, which it will not for a long time. |
|  | opensearch-project/OpenSearch | Apache-2.0 | SKIP | Too heavy for a box. Noted so the question stays answered. |
|  | supabase/supabase | Apache-2.0 | CAREFUL | Postgres plus auth, storage and realtime, self-hostable. A fast start and a large surface. If you adopt it, adopt it deliberately as the node's platform rather than letting it arrive one feature at a time. |

### The thing you cannot add later

Provenance. If you write canonical values for six months and then decide you want to know where each one came from, you have six months of data with no origin and no way to reconstruct it. The observation table goes in before the first ingestion runs, not after the first dispute.

18

## Getting the data in — email as the universal API

Every vendor already emails the business: the booking confirmation, the daily sales summary, the payout notice. That inbox is an integration nobody can revoke.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | apache/tika | Apache-2.0 | USE | Extracts text and metadata from a thousand file formats. The unglamorous front door for every PDF a vendor sends. |
|  | docling-project/docling | MIT | CORE | Turns PDFs into structured documents — tables as tables, not as mangled text. A daily sales summary is a table in a PDF; this is the component that makes it a row in your database. |
|  | google/langextract | Apache-2.0 | USE | Structured extraction from unstructured text, with the source span recorded. That last part is the point: every canonical value can point at the exact sentence it came from. |
|  | google/magika | Apache-2.0 | USE | Reliable file-type detection. The first check on anything arriving from outside. |
|  | google/schema-dts | Apache-2.0 | USE | Typed schema.org for TypeScript. How the public projection becomes machine-readable, which is how a business shows up correctly in an assistant's answer instead of an index's. |

### Rank the setup paths by friction

First: add your address as a second notification email inside the vendor's own settings — Toast, Square and FareHarbor all allow it, and Gmail is never involved. Second: a Gmail filter and a verified forwarding address, two minutes in a UI they already know. Last resort: an Apps Script. "Run this script" kills conversion at the exact moment the product needs to feel like nothing.

19

## Identity, authorization, policy, secrets

One login, many apps — and a permission model the Agent Plugins specification openly says it does not have. This layer is where your store stops being a copy of someone else's.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | zitadel/zitadel | Apache-2.0 | CORE | Identity and access management, self-hostable, multi-tenant, Apache-2.0. Lighter than Keycloak to run and operate. This is 'one login, many apps' with nothing phoning home. |
|  | keycloak/keycloak | Apache-2.0 | CAREFUL | The heavyweight, Red Hat's SSO. More capable, more to run. Choose it only if you need something Zitadel lacks, and write down what that was. |
|  | authzed/spicedb | Apache-2.0 | CORE | Google Zanzibar-style fine-grained authorization. Relationship-based permissions — this user, this business, this capability, this app. The enforcement point for capability lists, and the reason an app cannot quietly read something it was not granted. |
|  | openfga/openfga | Apache-2.0 | STUDY | The CNCF alternative. Same model, different trade-offs. Pick one and never run both. |
|  | open-policy-agent/opa | Apache-2.0 | USE | Policy as code, evaluated anywhere. The gate that decides whether a capability call is allowed given the constitution, the consent state and the time of day. |
|  | openbao/openbao | MPL-2.0 | CORE | The open fork of Vault. Secrets, dynamic credentials, rotation. The customer's vendor logins live here, on their node, encrypted to hardware — not in a config file and not in your cloud. |

### The gap you are filling, stated plainly

The Agent Plugins specification says, in its own words, that it contains no explicit capability or permission system. Grok's install command is --trust, and trust is binary. Fine on a developer's laptop; not fine on a machine holding a business's operational data. SpiceDB plus OPA plus Extism is the answer, and it is the most defensible thing you are building.

20

## Reaching the box without owning it

You need to support a machine in someone's back office without a standing door into their network — and without a VPN account you could be compelled to use.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | juanfont/headscale | BSD-3-Clause | USE | A self-hosted control plane for Tailscale clients. You run the coordination, the customer runs the node, and the traffic is still end-to-end encrypted between devices. |
|  | tailscale/tailscale | BSD-3-Clause | STUDY | The client, and the hosted service. Read the ACL model even if you self-host the control plane. |
|  | netbirdio/netbird | BSD-3-Clause | STUDY | The all-in-one alternative. Simpler to stand up, one more thing you operate. |

### Support access is a design decision, not a default

The strongest version: no standing access at all. The customer grants a session, it expires, and the grant is recorded in the transparency log. That is harder to build and much easier to say out loud in a sales conversation — and it is the same argument you are already making about data.

21

## Money

Zero percent of the platform, one percent of the payment volume, and a spread you renegotiate as the volume grows. That arrangement needs metering you can defend.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | getlago/lago | AGPL-3.0 | USE | Open-source usage-based billing and metering. The AGPL is survivable here because you run it as a service rather than distributing it — but make that call deliberately. |
|  | killbill/killbill | Apache-2.0 | STUDY | Mature subscription billing. Heavier, Apache-2.0, fifteen years of edge cases already found by other people. |
|  | dubinc/dub | AGPL-3.0 | STUDY | Link attribution. The referral and co-op loyalty mechanics need attribution that survives a click; this is a working implementation to read. |
|  | candlepin/candlepin | GPL-2.0 | CORE | Listed again on purpose. Lago meters usage. Candlepin decides entitlement — whether this box may pull this update today. Two different jobs, and conflating them is how subscription businesses end up unable to answer 'is this customer paid up' from a single source. |

### The number to watch

With destination charges the platform carries dispute liability by default, plus negative balances when a business closes holding deposits. Budget 0.1–0.3% of volume for disputes and reserves. That is what turns a one-point spread into roughly seven tenths of one.

22

## The app store layer

The package format is settled, the distribution model is proven, and the trust ladder already exists in three different forms. None of this needs inventing — which is Part VI's whole argument.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
| ✓ | agentplugins/agent-plugins-spec | — | CORE | Agent Plugins 1.0.0 — the package format. Verified today, and better backed than the session thought: the technical steering committee is Amazon, Cursor, Microsoft, OpenAI and Vercel, under the Agentic AI Foundation. plugin.json, a strict field list, Skills and MCP servers, path containment, PLUGIN_ROOT/PLUGIN_DATA isolation. Your VAPP manifest rides in extensions.io.anextgent. |
|  | agentskills/agentskills | — | CORE | Agent Skills — the unit inside the package. SKILL.md with frontmatter and progressive disclosure: about a hundred tokens of name and description loaded for every skill at startup, the body only on activation, resources only on demand. That first tier is your router, and the description field is the trigger rule. |
|  | neondatabase/agent-skills | Apache-2.0 | STUDY | A real, well-built skill set. Read the descriptions specifically — they are written as phrase lists that route, which is the technique. |
| ✓ | vercel/skills | — | USE | The installer pattern, verified today. Vercel's skills CLI installs across forty-plus agents using a provider registry, a .skillsrc config and a .skill-lock.json that compares directory tree SHAs to detect updates. That lock-file-and-tree-SHA design is what you want on the node, and it comes from a company on the specification's steering committee. |
|  | junior/skilla | — | CAREFUL | The installer the session identified, with its local registry.json. I could not re-verify it today — GitHub is unreachable from here and it does not surface in search. Check it yourself; if it has gone quiet, the Vercel CLI above is the better-supported pattern anyway. |
|  | xai-org/plugin-marketplace | — | STUDY | Index, not store. The catalogue entry points at someone else's repository at a pinned full-length commit SHA. xAI never hosts the code. That model costs almost nothing to run and puts liability where the code is — read it closely, it is the cheapest distribution design available to you. |
|  | xai-org/grok-build | — | STUDY | The build tooling around it. Read the manifest validation. |
|  | superagent-ai/grok-cli | MIT | STUDY | A third-party client. Evidence of what the ecosystem does once a format is published. |
|  | vercel/vercel-plugin | — | STUDY | A real plugin in the wild. Read one before you specify yours. |
|  | getsentry/sentry-for-ai | — | STUDY | Another. Two examples is enough to see the conventions. |
|  | redhat-openshift-ecosystem/redhat-marketplace-operators | Apache-2.0 | STUDY | How certified content is submitted, reviewed and published. The submission pipeline for a trust ladder, already written down by people who run one. |

### The trust ladder, borrowed from people who run one

Red Hat operates four distinct stores, and Automation Hub has three tiers: community content, certified content, and a private hub the customer controls. Map yours to community → verified → the business's own private index. The pinned full SHA is what makes any of it enforceable, because a tag can be moved and a forty-character commit hash cannot.

23

## Surfaces — what the customer and the world actually see

Four surfaces, one record behind them. The owner's console, the kiosk, the public page, and the agent endpoint.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | puckeditor/puck | MIT | USE | A visual editor for React, embeddable in your own app. The owner rearranges their public page without a developer and without you building a page builder from scratch. |
|  | shadcn/ui | MIT | USE | Components you copy into your codebase rather than depend on. No upstream that can break you, no version to chase. The right model for a product with a ten-year support horizon. |
|  | flutter/flutter | BSD-3-Clause | CAREFUL | One codebase for the owner's phone app. Real value if the owner app matters; a second language and toolchain for a team of one. Consider a web app first and be honest about whether anyone actually asked for an app. |
|  | microsoft/PowerToys | MIT | STUDY | Listed because it came up. Read PowerToys Run as an interaction study for the box's command surface, then move on. |

24

## Read, do not adopt — the IBM and Red Hat shelf

You said Red Hat is the model and Watson was open source. Both true. These are worth reading for how a platform business is structured, and worth not adopting, because each one assumes an operating environment you do not have.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
|  | IBM/watsonx-developer-hub | Apache-2.0 | STUDY | How a large vendor presents an agent platform to developers. Read the onboarding path — it is the thing you are competing with for a developer's first hour. |
|  | IBM/watsonx-data | — | STUDY | The data layer. Read the governance vocabulary; you will need the words. |
|  | opendatahub-io/opendatahub-operator | Apache-2.0 | STUDY | The upstream of Red Hat's AI platform. Kubernetes-shaped. Read the component decomposition, which is a good map of what an AI platform is made of. |
|  | cockpit-project/cockpit | LGPL-2.1 | STUDY | Listed twice deliberately. As a study item it is the best example of a web UI that manages a Linux host without pretending Linux is not there. |

### What the IBM and Red Hat reading is actually for

Not the code. The structure: content in one system, entitlement in another, certification as its own track, metering separate from billing, and a policy gate that can say no without a human. That structure is the business you described, and it is documented in public by a company that makes billions running it.

25

## The live traps

Things that will cost you a week or a lawyer if you find them late. Every one of these is currently a top search result for something you will search for.

|  | Project | Licence | Verdict | What it is, and the job it does here |
| --- | --- | --- | --- | --- |
| ✓ | rhasspy/piper | MIT, archived | SKIP | Archived October 2025, and development moved to a GPL-3.0 fork. Verified today. Every tutorial still points here. |
|  | n8n-io/n8n | Sustainable Use | SKIP | Not open source, despite being described that way nearly everywhere. Commercial hosting is restricted. |
|  | ximion/appstream | LGPL-2.1 | CAREFUL | The name collision. This project, RHEL's AppStream repository, and anything of yours called AppStream makes three. Rename yours now, while renaming is a find-and-replace. |
|  | ollama/ollama | MIT | CAREFUL | Not a trap, a boundary. Ship llama.cpp; develop on ollama. Shipping a wrapper means debugging someone else's defaults on a customer's box. |
|  | restatedev/restate | BUSL-1.1 | CAREFUL | Source-available, not open source. BUSL converts to an open licence on a delay; know the date before you depend on it. |
|  | trufflesecurity/trufflehog | AGPL-3.0 | CAREFUL | AGPL. Fine as a tool your CI runs. A distribution question if it is linked into something you ship. |
|  | openinterpreter/open-interpreter | AGPL-3.0 | CAREFUL | AGPL. Same reasoning. |
|  | getlago/lago | AGPL-3.0 | CAREFUL | AGPL. Run it as a service and it is fine; bundle it and it is not. |
|  | LizardByte/Sunshine | GPL-3.0 | CAREFUL | GPL-3.0 on hardware you sell brings the anti-tivoisation provisions into play. Read them properly before this becomes load-bearing. |
|  | textbee/textbee | GPL-3.0 | CAREFUL | GPL-3.0. Same question, and this one sits in the SMS marketing feature you already want. |
|  | 89luca89/distrobox | GPL-3.0 | CAREFUL | GPL-3.0. A developer tool rather than shipped product, which resolves it — but note it. |
|  | waydroid/waydroid | GPL-3.0 | CAREFUL | GPL-3.0, and wrong for the product anyway. The customer's real SIM is the point. |
|  | google/artemis | — | SKIP | Unverifiable from here. It was in the session's list; I could not confirm it today. Anything you cannot open is not a part. |
|  | google/CAGE | — | SKIP | Same. Confirm before it appears in a plan. |
|  | yashab-cyber/opendroid | — | CAREFUL | Same. A lead until you have read it. |
|  | junior/skilla | — | CAREFUL | Same. The Vercel skills CLI is the better-supported pattern regardless. |

### Why this section exists

Licences change, projects get archived, and orgs move. Three of the entries above changed after they were first written down in this project — Piper archived and relicensed, bootc moved orgs, agent-device is under callstackincubator rather than callstack. Re-check anything load-bearing before a build, not after a customer calls.

The order

## Nine steps, and the order matters more than the list

Anyone can clone two hundred and twenty-six repositories in a weekend. The useful question is which three are working by Friday.

scrcpy — get a real Android phone mirrored on a Linux box with working input. One afternoon, and the first time the idea stops being a description.

uiautomator2 — dump the view tree of the Google Business Profile app and tap a button from Python. Then delete ghost/device.py.

Maestro and Maestro Studio — record one flow by pointing at elements. Compare what their waiting logic does to what yours was going to do.

The test that decides everything — install the real apps a Destin charter or a restaurant actually uses. Turn on an accessibility service. See what still runs. This is the one assumption underneath the entire business, and it has still not been run.

llama.cpp and llama-swap — one endpoint, two models, hot swap on demand. An hour, and the orchestrator has an engine room.

wyoming + openWakeWord + silero-vad + faster-whisper + kokoro — wire five small things together and say a sentence to your box. This is the demo people repeat to other people.

Playwright — write the same fact through Android and read it back through the browser. The moment those two agree on a different path, you have the product.

home-assistant/operating-system — read the update and recovery design end to end before committing to your own.

bootc + greenboot — build one image, boot it, break it on purpose, watch it roll itself back. Now you have a company rather than a script.

### Steps one to four are the product

Five and six are the demo. Seven is the defensible part. Eight and nine are the company. Step four is the only one that can end the project, which is an argument for running it this week rather than after another document.

Compiled from the full working record. Two hundred and twenty-six projects, twenty-six layers, two hundred and forty-four entries — some listed twice where a project is both a part and a trap. Exactly one job in this catalogue has no upstream: fingerprint-gated remote control with independent read-back. Everything else is a part you did not have to build.